COAA EPCM Contract 2008

(Engineering, Procurement and
Construction Management Contract)

Between

*

- and -

*

Effective Date: *

Note to Users: This EPCM Contract contains a number of blanks to be completed on a project-specific basis.  These blanks are indicated by: *.  There are also notes within the text which require further consideration of the specific project requirements before completing.

Draft: For COAA Board Approval

TABLE OF CONTENTS

Introduction:	1

Article 1 - Definitions and Appendices	1

Article 2 - Interpretation and Order of Precedence	8

Article 3 - Owner’s Requirements and Obligations	9

Article 4 - General Requirements of the Services	10

Article 5 - Engineering Services	12

Article 6 - Owner’s Specified Materials and Services	13

Article 7 - Procurement Services	14

Article 8 - Construction Management Services and Construction Work	14

Article 9 - Agency	16

Article 10 - Commissioning	17

Article 11 - EPCM Contractor’s Representations	17

Article 12 - Contract Time	18

Article 13 - Payment	18

Article 14 - Cost and Price Control	19

Article 15 - Changes	20

Article 16 - Personnel, including Key Personnel	22

Article 17 - Key Personnel	23

Article 18 - Subcontracts and Assignment	24

Article 19 - Inspection, Testing and Performance Tests	24

Article 20 - Final Completion of the Services	25

Article 21 - Warranty	26

Article 22 - Compliance with Law and Policies	27

Article 23 - Safety and Loss Management	27

Article 24 - Services Area and Clean Up	29

Article 25 - Responsibility for and Title to the Services	29

Article 26 - Prohibition on Sale of Engineering Services	29

Article 27 - Protection of Intellectual Property	30

Article 28 - Confidentiality	31

Article 29 - Publicity	32

Article 30 - Force Majeure	32

Article 31 - Delays Caused by the EPCM Contractor	33

Article 32 - Suspension	33

Article 33 - Termination for Convenience	35

Article 34 - Termination for Cause	35

Article 35 - Taxes	37

Article 36 - Workers’ Compensation	38

Article 37 - Liens	39

Article 38 - Liability and Indemnity for Third Party Claims	39

Article 39 - Liability and Indemnity	41

Article 40 - Insurance Provided by EPCM Contractor	42

Article 41 - Insurance Provided by Owner	44

Article 42 - Independent Contractor	46

Article 43 - Conflict of Interest	47

Article 44 - Audit Access	47

Article 45 - Representatives and Notices	48

Article 46 - Survival	48

Article 47 - General	49

APPENDICES

Appendix A – Owner’s Requirements

Appendix B – Owner’s Obligations

Appendix C – Reimbursable Costs and Fee

Appendix D – Invoicing and Payment Procedures

Appendix E – Work Procedures

Appendix F – Key Performance Indicators

Appendix G – Policies and Guidelines

Appendix H – Forms

Appendix I – Dispute Resolution Procedure

Appendix J – Key Personnel and Addresses for Notice

Engineering, Procurement and Construction Management Contract

This Contract is made effective this * day of *, 20*

Between

*

- and -

*

## Introduction:

A.	The EPCM Contractor has agreed to perform the Services for the Owner as set out in this Contract, on the terms and conditions set forth in this Contract.

IN CONSIDERATION of the mutual covenants and conditions contained herein, the parties agree as follows:

- Definitions and Appendices

The following terms, wherever capitalised and italicised in the Contract, or in any document produced pursuant to the terms of the Contract, shall have the following meanings:

Affiliate has the meaning it is given in the Canada Business Corporations Act, R.S.C. 1985, c. C-44, as amended;

Appendix or Appendices, as the case may be, means one or more of the appendices attached to and incorporated in this Contract as set forth in Section 1.2;

As-Built Drawings means the controlled and complete set of documents upon which is reflected all differences between the Facilities, together with temporary facilities still in place, as constructed, and the Facilities, together with temporary facilities, as designed in the documents issued by the EPCM Contractor for Construction Work;

Change means any change in, addition to, or deletion from the Owner’s Requirements, Owner’s Specified Materials and Services, the Milestones, or the Contract Time;

Change Directive means a written instruction from the Owner directing a Change;

Change Order means a written order signed by both the EPCM Contractor and the Owner authorizing a Change;

Change Quotation means a written quotation from the EPCM Contractor for an adjustment in any one or more of the Services, Contract Time, Milestones or the Compensation;

Commencement Date means the date that the Services are to commence, which, at the effective date of this Contract, is *, 20*;

Commissioning after Functional Completion means those commissioning duties of the Owner and of the EPCM Contractor that shall take place after Functional Completion and which are described in the Owner’s Requirements and allocated to either the Owner or the EPCM Contractor;

Commissioning before Functional Completion means those commissioning duties of the Owner and of the EPCM Contractor that shall take place before Functional Completion and which are described in the Owner’s Requirements and allocated to either the Owner or the EPCM Contractor;

Compensation means the compensation which the Owner shall pay for performance of the Services in accordance with Appendix C – Reimbursable Costs and Fee;

Confidential Information means all information relating to the Services and any process or technology, including any process or technology from a licensor, relating thereto, and information relating to the nature of the EPCM Contractor’s and the Owner’s business, affairs or trade secrets, which either party directly or indirectly receives or acquires from the other party, or the other party’s representative, either in writing or verbally, including information in the Contract, or through observation of the Owner’s Site, the Services or services or work performed by Other Contractors, except information falling into any one or more of the following categories:

information which the disclosing party can show was in its possession on a non-confidential basis before receipt or acquisition of the information from the other party;

information which is lawfully in the public domain at the time of the disclosing party’s receipt or acquisition of the information from the other party, other than from the Owner’s Requirements or through the process of proposal calls or performing the Services;

information which, after the disclosing party’s receipt or acquisition of the information from the other party, becomes part of the public domain through no act of the disclosing party or of any third party under an obligation of confidence with respect to such information, but only after such information becomes part of the public domain; or

information which, after receipt or acquisition of the information from the other party, is lawfully obtained by the disclosing party from a third party, but only after such information is so received or acquired, and provided such third party is under no obligation of confidence with respect to such information.

Construction Contract means the contract between the Owner, or the EPCM Contractor as agent for the Owner, and a Works Contractor;

Construction Management Services means those services described in the Owner’s Requirements and provided by the EPCM Contractor for the construction management of the Project;

Construction Work means the work performed by Works Contractors and includes, but is not limited to, delivery, fabrication, assembly, construction, testing, commissioning and correction, including professional and technical personnel, labour, supervision, administration, materials, transportation, supplies, tools, equipment, and such other services and materials necessary to be performed or supplied to meet the requirements of the Construction Contract, including any work which is not expressly described in the Construction Contract but which is nevertheless necessary for the proper execution of the work;

Contemplated Change Notice means a written notice from the Owner advising the Contractor that the Owner is contemplating a Change;

Contract means:

this Engineering, Procurement and Construction Management Contract;

Change Orders and Change Directives;

Execution Plan; and

other documents which come into existence and are incorporated into the Contract, including all Appendices;

Contract Time means the period of time from the Commencement Date to the scheduled date for issuance of the Final Completion Notice;

Deficiency means any portion of the Services that has not been performed in accordance with the Contract, whether because of error or omission;

Engineering Services means those services described in the Owner’s Requirements and provided by the EPCM Contractor for the design, planning and engineering of the Project and includes the deliverables required to be provided by the EPCM Contractor as specified in the Owner’s Requirements, but does not include Construction Management Services or Procurement Services;

EPCM Contractor means *;

EPCM Contractor’s Key Personnel means the EPCM Contractor’s key personnel for the Services identified in Appendix J – Key Personnel and Addresses for Notice, or if not determined before the execution of this Contract, identified in an organisational chart in accordance with Article 17 - Key Personnel and approved by the Owner;

EPCM Contractor’s Representative means that person identified as such in Section 45.2, or an approved replacement;

Estimated Contract Price means the estimated cost to perform the Services and to perform the Construction Work, which shall be identified as separate costs for each of the Services and the Construction Work by the Owner in Appendix C – Reimbursable Costs and Fee;

Event of Force Majeure means any occurrence, other than the financial incapability of a party or an event constituting a delay under Article 31 - Delays Caused by the EPCM Contractor, which prevents or delays a party from performing its obligations under the Contract (except an obligation to pay any amount) within the time required for the performance of such obligation and which is beyond the control and without the fault or negligence of the party relying on such occurrence, and which by the exercise of reasonable diligence that party could not, at the time the Contract was executed, have reasonably contemplated happening and which, at the time of such occurrence, is beyond the reasonable control of the party required by the Contract to perform such obligation and such party is unable to reasonably prevent or provide against such occurrence;

Execution Plan means the programme developed by the EPCM Contractor for the Services in accordance with Section 4.2 and which shall include, but not be limited to:

the organisation to be established by the EPCM Contractor for carrying out the Services, including, but not limited to, the identities and curriculum vitae of Key Personnel, or if not yet identified, then the titles of the positions that will be held by Key Personnel;

limits of authority of the EPCM Contractor;

the sequences and methods for the performance of the Services; and

a detailed schedule with dates for the completion of Milestones;

a contracting plan;

a materials management plan;

a procurement plan;

a third party vendor plan;

a QA/QC program; and

a communication plan;

Facilities means the physical works engineered, procured, constructed and incorporated into the works as a result of the Services and Construction Work performed, but does not include temporary facilities;

Final Completion Notice means that notice in the form contained in Appendix H – Forms issued by the Owner to the EPCM Contractor pursuant to Section 20.2 certifying completion and acceptance of the Services under the Contract;

Functional Completion means that date the Construction Work performed by the Works Contractors has developed to the point where the Facilities:

have passed the required Performance Tests; and

are ready to be put into service, or being used for the purpose intended;

Functional Completion Certificate means that notice issued by the Owner, or by the EPCM Contractor on the Owner's behalf, to Works Contractor certifying achievement of Functional Completion;

Goods means any goods, supplies, materials or equipment required as part of the Construction Contract, and which are supplied or fabricated by a Works Contractor and do not include Procured Goods;

Hazardous Material means any substances which are hazardous to persons, animals, property or the environment and includes hazardous substances, hazardous waste, ozone depleting substances and dangerous goods, all as identified or defined by Law, as well as any prescribed product under the Nuclear Safety and Control Act (Canada);

Intellectual Property means all discoveries, inventions, know-how, improvements, developments, processes, technology, compositions, designs, techniques, methods, industrial designs, compositions, prototypes, models, literary work, research, drawings, software and trade secrets whether capable of patent, industrial design, copyright or trademark protection, or any other type of protection, or not;

Law means the common law, the law of equity and all federal or provincial statutes or municipal by-laws and all regulations, orders, directives, building codes, permits and licences thereunder, which apply to or otherwise affect the Services, the Owner or the EPCM Contractor with respect to the Services, or the property of the Owner or the EPCM Contractor, real or personal;

Milestone or Milestones means, as the case may be, one or more milestones that the EPCM Contractor must meet as set forth in the Owner’s Requirements;

Other Contractors means the contractors (including Works Contractors), consultants, or engineers retained by the Owner or its consultants or contractors, to perform any work or services at, or related to, the Owner’s Site, other than the EPCM Contractor;

Owner means *;

Owner’s Key Personnel means the Owner's key personnel for the Project who are identified in Appendix J – Key Personnel and Addresses for Notice;

Owner’s Representative means that person identified as such in Section 45.1 which may include a consultant hired by the Owner, if so designated, or that person’s designated replacement;

Owner’s Requirements means the description of the scope, standards, design criteria, Milestones and the programme of Services set out in Appendix A – Owner’s Requirements, as amended by any Changes;

Owner’s Site means the Owner’s land upon which the Work Site is located and which may have on it other projects by Other Contractors or existing facilities, activities or operations;

Owner’s Specified Materials and Services means those materials, goods, products, processes, equipment and subconsultants specified in the Owner Requirements to be used in, or to be incorporated into, the Services by the EPCM Contractor;

Performance Tests mean the performance tests set out in the Owner’s Requirements for the testing the Services and the Construction Work, and such other tests as may be agreed between the Owner and EPCM Contractor;

Personnel means the employees or individuals engaged by a party, or its Affiliates, to supplement that party's work force and, where applicable, includes corporate entities used for the sole purpose of engaging an individual by a party, or its Affiliates, to supplement that party's work force;

Policies means the policies of the Owner as attached in Appendix G – Policies and Guidelines;

Procured Goods means those goods, supplies, materials or equipment obtained for incorporation in, or to perform, the Construction Work, and procured by the EPCM Contractor as part of its Procurement Services;

Procurement Services means the procurement by the EPCM Contractor of Procured Goods and Construction Work, which procurement services are performed by the EPCM Contractor, either as agent or non-agent for the Owner, as stipulated in the Owner’s Requirements;

Project means *;

Records means the books, statements, records and accounts pertaining to the Contract and the performance of the Services, whether in paper or electronic form;

Safety Plan means the plan, as specified in the Owner’s Requirements, which includes, but is not limited to, safety performance requirements, mitigation plans, training and orientation requirements, site safety and access rules, reporting and safety meeting frequency, site cleanliness requirements and other occupation health and safety requirements and compliance issues;

Scheduled Functional Completion Date means the date on which the Project is scheduled to achieve Functional Completion, which, at the effective date of this Contract, is *, 20*;

Services means all Engineering Services, Procurement Services, Construction Management Services, including those duties allocated to the EPCM Contractor in the Commissioning before Functional Completion and Commissioning after Functional Completion, as may be necessary to fulfill the Owner’s Requirements and includes anything that is ancillary or necessary by implication to fulfill the Owner’s Requirements;

Subcontractor means a subcontractor of the EPCM Contractor which subcontractor is engaged for a discreet scope of services in relation to a portion of the Services, but does not include Personnel where those individuals are performing as part of the EPCM Contractor’s team and not as stand alone subcontractors;

Suspended Services means any Services, or portion thereof, which the Owner has suspended pursuant to Article 32 - Suspension;

System means any component system of the Services, or any part thereof as the context requires; [Note to Users: This definition is to be reviewed on a project-specific basis and components are to be identified in the Owner’s Requirements.]

Warranty Period means a period of * months from the date the Final Completion Notice is issued;

WCB means the Workers’ Compensation Board of Alberta or any other applicable jurisdiction;

Work Days means any day, except for a Saturday, Sunday, a general holiday or a holiday which is observed in the construction industry in Alberta, or defined as a holiday in a collective agreement pertaining to the Work Site; [Note to Users: This definition should be revised on a project-specific basis.]

Work Site means those lands where the Project is located and which are legally and municipally described as such in the Owner’s Requirements; and

Works Contractor means any contractor, consultant, supplier or vendor hired by the Owner to perform any portion of the Construction Work, supply any Goods, or perform ancillary services.

The following Appendices attached hereto shall form part of and are incorporated in this Contract:

Appendix A – Owner’s Requirements

- See COAA Contracts Committee Checklist

- See Workface Planning Provisions tailored for this Contract

Appendix B – Owner’s Obligations

- Proposed Content:

  - Scope of the Owner’s work (preferred suppliers, procurement, construction, etc.)

  - List of Owner's Key Personnel

  - Communications Plan

Appendix C – Reimbursable Costs and Fee

- See COAA Contracts Committee Template

Appendix D – Invoicing and Payment Procedures

- Proposed Content:

  - Payment of Invoices

  - Conditions for Withholding of Payment

  - Allowance for Changes in Rates

  - Cash management

  - Right to Audit

Appendix E – Work Procedures

- Proposed Content:

  - Health, Safety and Environment

  - QA/QC

  - Change Management

  - Risk Management

  - Document Management

  - Meeting and Reporting

  - Scheduling and Progressing

  - Cost Trending and Forecasting

  - Contingency Management

  - Construction Management

  - Contract Management

  - Handover – Functional Completion

  - Project Close-Out

  - Apprentice Employment Plan

  - Local Business Incorporation Plan

Appendix F – Key Performance Indicators

- See COAA Contracts Committee Template

Appendix G – Policies and Guidelines

- Proposed Content:

  - Health, Safety and Environment

  - Labour Relations

  - Procurement Plan

  - COAA Canadian Model for Providing a Safe Workplace: Alcohol and Drug Guidelines and Work Rule

  - COAA Workplace Respect Policy

Appendix H – Forms

- See COAA Contracts Committee Templates for forms (i), (v) and (vi):

Key Employee Confidentiality, Intellectual Property and Consent Agreement

Change Order

Change Directive

Final Completion Notice

Release and Certificate of Final Payment

Statutory Declaration

Appendix I – Dispute Resolution Procedure

- Attach project-specific document

Appendix J – Key Personnel and Addresses for Notice

- Attach project-specific document

[Note to Users:  List any additional Appendices]

- Interpretation and Order of Precedence

Unless the context otherwise requires, words importing the singular shall include the plural and vice-versa and words importing gender shall include the masculine, feminine and neuter genders.

The headings and sub-headings of the Contract are used for convenience and ease of reference only and in no way define, limit, describe or interpret the scope or intent of the Contract.

If there is a conflict in the Contract, the order of precedence of documents, from highest to lowest, shall be:

this Engineering, Procurement and Construction Management Agreement, excluding the Appendices;

Change Orders and Change Directives;

Appendix A – Owner’s Requirements;

Appendix B – Owner’s Obligations;

Appendix C – Reimbursable Costs and Fee; and

all other Appendices.

The following shall, in all instances, apply:

for documents revised by either party and approved by the Owner, the revision most recently approved by the Owner shall govern;

figured dimensions on drawings shall govern, even though they may differ from scaled dimensions;

drawings of larger scale shall govern over those of smaller scale of the same date; and

specifications shall govern over drawings regardless of time.

Wherever this Contract requires an action to be performed or an obligation to be undertaken, unless otherwise specified, such action or obligation shall be performed in a prompt and commercially reasonable manner by the party taking the action or fulfilling its obligation.

- Owner’s Requirements and Obligations

The Owner’s Requirements describes the scope of the Services and Appendix B – Owner’s Obligations describes those things the Owner is required to do to facilitate the performance of the Services, including the Owner's scope of work and its communication plan with the EPCM Contractor.

The Owner’s Requirements shall specify the requirements of the Safety Plan and identify the party, or parties, responsible for the development and implementation of the Safety Plan.

Subject to Section 15.9, all conflicts with respect to the interpretation of the Owner’s Requirements shall be resolved by the Owner’s Representative.

The EPCM Contractor may rely on the accuracy of all documentation regarding the Project and the Owner's Site provided by the Owner, whether prepared by the Owner or some other party, except where a review or confirmation is required by the Owner and the scope of such review or confirmation is described in the Owner's Requirements.

- General Requirements of the Services

Subject to re-work covered by Article 21 - Warranty, or coverage that is available pursuant to the insurance coverage provided by the EPCM Contractor, the scope of the Services includes correction of Deficiencies by the EPCM Contractor at the Owner’s expense.

By the date or dates specified in the Owner’s Requirements, the EPCM Contractor shall prepare and submit for the Owner’s approval and acceptance a detailed Execution Plan for the performance of all of, or any part of, the Services, and shall update and obtain the Owner’s acceptance of the Execution Plan at the intervals identified in the Owner’s Requirements or, if not identified, as may be required during the performance of the Services.  The EPCM Contractor shall control the progress of the Services to achieve compliance with the Execution Plan.

In the execution of the Services, the EPCM Contractor shall comply with, and the completed Services shall comply with, the Law and the standards specified in the Owner’s Requirements.

References in the Contract to applicable codes, standards or regulations shall be understood to be references to the edition applicable on the effective date of the Contract, unless stated otherwise.  If changed or new applicable codes, standards or regulations come into force after the effective date of the Contract, the EPCM Contractor shall submit a Change Quotation for compliance to those changed or new codes, standards or regulations to the Owner’s Representative. Any Change in the Services, the Contract Time or the Compensation as a result shall be dealt with under Article 15 - Changes.

The EPCM Contractor accepts the Owner’s Site, the Work Site and the obligation to perform the Services in the condition existing at the effective date of this Contract and acknowledges that it has investigated and satisfied itself to the following, except for subsurface or other physical conditions not disclosed by the Owner:

the nature of the Services;

the location of and all conditions relating to the Owner’s Site and the Work Site, including, but not limited to, accessibility, general character, surface conditions, utilities, roads, uncertainties of seasonal weather and all other physical, topographical and geographical conditions;

all environmental risks, conditions, Law and restrictions applicable to the EPCM Contractor or the Services that may affect the Services; and

the magnitude of the Services.

The EPCM Contractor accepts the obligation to perform the Services and acknowledges that it has investigated and accepts what is known and can be reasonably anticipated regarding:

the general character, quality, quantity and availability of resources required to execute and complete the Services and Construction Work; and

all conditions affecting labour for the provision of the Services.

The Owner reserves the right to award separate contracts to Other Contractors for services or work to be performed at the Work Site and to perform services with its own forces at the Work Site.  In such event, the EPCM Contractor shall co-ordinate and schedule the Services with the services of the Other Contractors, the Works Contractors’ work and the Owner’s own forces, and the EPCM Contractor shall share access to and use of the Work Site to accommodate the services of Other Contractors.  If the proposed services performed by Other Contractors, as directed by the Owner, will interfere with the Services performed by the EPCM Contractor or the Works Contractors’ work, the EPCM Contractor shall notify the Owner of such interference.

The EPCM Contractor shall co-operate fully with the Owner, Other Contractors and all other parties with whom the EPCM Contractor or Owner may be involved during the performance of the Services.

The Owner shall advise the EPCM Contractor of any separate contracts or other work or events that may affect the Services or the Construction Work.

In the performance of the Services, the EPCM Contractor shall give due consideration to the interest and property of others wherever involved, and shall carry out and perform the Services in a manner which shall cause the minimum of inconvenience, injury, and damage to others.

Approval of the Services, or acceptance of any part of the Services by the Owner, or payment to the EPCM Contractor shall not relieve the EPCM Contractor from its responsibilities under the Contract.

The EPCM Contractor shall manage the Services as stipulated in the Owner’s Requirements and shall provide:

cost monitoring, scheduling and reporting to the Owner;

scheduling the Services and monitoring and reporting on the progress of the Construction Work relative to the Milestones to the Owner;

coordination, scheduling and supervision of Works Contractors;

coordination and management of transportation and related services for the Services and, as applicable, the Construction Work;

management of the Services to ensure the Services are performed in an efficient and coordinated manner; and

written reports detailing the status of the Services and the Construction Work and all issues relating thereto, on a reporting cycle agreed by the Owner and the EPCM Contractor, and shall attend meetings as required by the Owner’s Requirements, or as otherwise requested by the Owner’s Representative.

The EPCM Contractor shall ensure that no activities or actions are undertaken in the performance of the Services which would adversely affect, restrict or limit in any way the continued operation of the Owner’s facilities which are in operation, unless required to perform the Services, done in accordance with the Execution Plan and authorized in writing by the Owner’s Representative.

The Owner shall provide, and the EPCM Contractor shall abide by, all documents provided by the Owner relating to the Owner’s Site, including, but not limited to, any special restrictions and conditions contained in any easement, regulatory board order, crossing agreement, or other permit relating to the Work Site.

Each of the parties shall fully inform each other of any errors, omissions or inconsistencies in the Contract, Deficiencies in the Services and of any inconsistencies between the Contract and the Law, of which they become aware.  Both the Owner and the EPCM Contractor shall exercise reasonable care and diligence to prevent any actions or conditions which could result in any such inconsistencies or Deficiencies.  If the Owner or the EPCM Contractor discovers any inconsistencies in the Contract, or between the Contract and the Law, or discovers any Deficiencies in the Services, that party shall notify the other party and in the case of the EPCM Contractor discovering such inconsistencies shall resolve all such inconsistencies with the Owner before proceeding with the affected portion of the Services.  If the EPCM Contractor discovers any inconsistencies in the Contract, or between the Contract and the Law, or discovers any Deficiencies in the Services, and proceeds without approval of the Owner or issuance of a Change Directive, the EPCM Contractor shall proceed at the EPCM Contractor’s own risk and expense and waives all rights to claim against the Owner for the same.

Within ___ days of the Commencement Date, the EPCM Contractor shall prepare for approval by the Owner all work procedures listed in Appendix E – Work Procedures that are not provided by the Owner such that they comply with the Owner's Requirements.  The Owner shall review and either approve the work procedures prepared by the EPCM Contractor or provide the EPCM Contractor with written reasons specifying why one or more of the work procedures is not approved.  Upon receiving such reasons, the EPCM Contractor shall promptly revise the work procedures in accordance with such reasons and re-submit the revised procedures to the Owner for approval.  The process shall be repeated until all of the work procedures are approved by the Owner.  The Owner may at any time, by providing notice of at least 14 days, direct the EPCM Contractor to revise any of the work procedures.  The EPCM Contractor shall perform the Services in accordance with all approved work procedures.

All documents and drawings prepared as part of the Services shall be in English.

At all times during the progress of the Services, the Owner shall have the right to inspect or witness any part of the Services.

- Engineering Services

The EPCM Contractor shall perform the Engineering Services and be responsible for the design and engineering necessary to execute the Construction Work.

The Engineering Services shall be prepared under the supervision of the EPCM Contractor’s qualified professional engineers licensed by the Association of Professional Engineers, Geologists and Geophysicists of Alberta.

The professional supervisors referred to in Section 5.2 shall be available to meet with the Owner’s Representative at all reasonable times during the Contract Time and the Warranty Period.

The Owner shall have the right of inspection and review of the design drawings and specifications at all reasonable times.  No inspection, or failure to inspect, by the Owner shall relieve the EPCM Contractor of the EPCM Contractor’s obligations.

The EPCM Contractor shall:

prepare, and keep up-to-date, the As-Built Drawings with cross-references to relevant specifications, standards and codes;

keep the As-Built Drawings on the Work Site;

during the Contract Time, provide the Owner with access to the As-Built Drawings; and

upon completion of the Services, or at such other time as may be determined by the Owner, submit the As-Built Drawings and copies to the Owner’s Representative in accordance with the Owner’s Requirements.

Should the EPCM Contractor become aware of a deficiency in the Owner’s Requirements, the EPCM Contractor shall advise the Owner of such deficiency.

- Owner’s Specified Materials and Services

Where the Owner’s Requirements, a Change Order or a Change Directive directs the EPCM Contractor to use the Owner’s Specified Materials and Services, the EPCM Contractor shall review the Owner’s Specified Materials and Services to determine whether such Owner’s Specified Materials and Services are acceptable to the EPCM Contractor and can be incorporated in the Services without interfering with the achievement of the Milestones.

If the EPCM Contractor determines that the Owner’s Specified Materials and Services are not acceptable to the EPCM Contractor for incorporation in the Services, then the EPCM Contractor shall give notice to the Owner that the Owner’s Specified Materials and Services are not suitable for the Services, which notice will provide details of the reasons why the Owner’s Specified Materials and Services are not acceptable for use or incorporation into the Services.  If such notice is not provided by the EPCM Contractor, then the EPCM Contractor shall accept the Owner’s Specified Materials and Services as if specified by the EPCM Contractor.

Where the EPCM Contractor has provided notice to the Owner that the Owner’s Specified Materials and Services are not acceptable for the Services, the Owner shall notify the EPCM Contractor of the Owner’s decision as to whether or not to include the Owner’s Specified Materials and Services in the Services.

If the Owner chooses to direct the EPCM Contractor to use the Owner’s Specified Materials and Services after the EPCM Contractor has notified the Owner that the Owner’s Specified Materials and Services are not acceptable for the Services, then the Owner shall take sole responsibility for specifying the Owner’s Specified Materials and Services.

- Procurement Services

As specified in the Owner’s Requirements, the EPCM Contractor shall provide Procurement Services, as applicable, using such selected vendor lists, Works Contractor lists, contract documentation and Owner’s Specified Materials and Services as directed by the Owner.

The EPCM Contractor shall not recommend or award contracts to an Affiliate of the EPCM Contractor without written disclosure of that relationship to, and the prior written approval of, the Owner.

The Owner shall provide to the EPCM Contractor sufficient instructions and guidelines to enable the EPCM Contractor to effect delivery, receiving and handling into and within the Owner’s system of materials handling and warehousing.

In accordance with the Owner’s Requirements, the EPCM Contractor shall:

verify documentation, pay vendor invoices, manage financial resources and report to the Owner on the payment for Procured Goods;

make reasonable enquiries and checks to determine that Procured Goods are free of all claims, liens, charges, encumbrances and security interests;

make reasonable enquiries and checks to determine that Procured Goods do not infringe on the Intellectual Property rights of others and negotiate terms that project the Owner from claims of infringement of Intellectual Property rights;

submit any required samples for the approval of the Owner’s Representative, together with any relevant information; and

monitor and report on the scheduled and actual delivery of Procured Goods in accordance with the Owner's Requirements.

- Construction Management Services and Construction Work

The Owner has ultimate responsibility for Works Contractors which are under the direction of EPCM Contractor and the Owner carries the risk of the Construction Work being performed in accordance with the applicable Construction Contracts.

The Owner and the EPCM Contractor shall work in a consultative mode to select and implement the optimum construction strategy for the Project.

The EPCM Contractor shall:

provide the Construction Management Services in accordance with the Execution Plan and the Owner's Requirements;

provide advice to the Owner on work breakdown, contracting strategy and candidate Works Contractors; and

administer, supervise, manage and monitor the Works Contractors, and where any Works Contractor fails to conform to the Construction Contract, the EPCM Contractor shall provide adequate reporting to the Owner, seek the appropriate authority from the Owner and manage that non-conformance.

[Note to Users: The Committee recommends the use of the COAA Stipulated Price Construction Contract and the COAA EPC Contract for the Construction Contract between the Owner and Works Contractors]

The EPCM Contractor shall have the authority to make, and shall be responsible for making, all arrangements to perform inspections and testing and to deal with Performance Tests, if any, in accordance with Article 19 - Inspection and Testing.  The EPCM Contractor shall provide full reporting to the Owner regarding such inspections and testing and provide recommendations to the Owner regarding all failed inspections and testing.

The EPCM Contractor have systems in place to and shall:

monitor whether any materials, supplies or equipment incorporated into the Construction Work are subject to any general security agreement, chattel mortgage, financing contract or other agreement by which an interest therein is retained by the vendor, or any other party and shall report any occurrence of the same to the Owner;

monitor the title to the Work Site for liens or other encumbrances and immediately take steps to deal with any affected payments and report any occurrence of the same to the Owner;

ensure that the appropriate permits and regulatory approvals have been obtained and are easily accessible to Personnel requiring copies of the same;

manage, support and report on the Construction Work, site and camp management, site operations and site safety;

determine when and perform audits of Construction Contracts;

support, facilitate transportation, storage, inspection, testing, and all related documentation;

maintain and, at completion of the Services, turn-over all project documentation; and

fulfill the requirements set out in the Owner's Requirements.

The EPCM Contractor shall provide notice to the Owner’s Representative when the EPCM Contractor believes that the Construction Work performed by a Works Contractor is ready for the issuance of a Functional Completion Certificate.  Such notice shall be issued to the Owner not earlier than 7 days before the Construction Work or a System will, in the EPCM Contractor’s opinion, be complete and ready for taking over by the Owner.  Such notice shall include the Deficiencies identified by the EPCM Contractor.

The EPCM Contractor shall, in accordance with the Owner's Requirements, be responsible for collection, collation and the turn-over of:

all project documentation, including to all plans, drawings, operational and maintenance manuals to the Owner; and

all documentation created and produced by the EPCM Contractor as agent of the Owner.

- Agency

Where the EPCM Contractor performs any Services as agent of the Owner:

the EPCM Contractor shall carry out the Owner’s instructions and shall act:

in good faith and in the best interests of the Owner; and

within the scope of the agency specified in Article 7 - Procurement and the Owner’s Requirements.

the EPCM Contractor shall not enter into any agreement, contract, settlement or arrangement with any person, firm or corporation, or other enterprise imposing any compromise, legal obligation or liability of any kind whatsoever on the Owner, unless such is in accordance with this Contract or unless EPCM Contractor has prior specific written authority to do so from the Owner;

the appointment of the EPCM Contractor as the Owner’s agent shall be limited as follows:

to the limits of authority contained in the Owner’s Requirements;

the Services shall be in accordance with the EPCM Contractor’s internal process, but subject always to the final written approval of the Owner’s Representative;

the Services shall only relate to the Project and the EPCM Contractor shall not act as agent for the Owner in any other respect;

the Services shall be on commercial terms and conditions pre-approved by the Owner and the EPCM Contractor shall not modify or change any of the terms and conditions approved by the Owner without the Owner’s prior written consent, which consent may be withheld at the Owner’s sole discretion;

title to all Procured Goods shall be in the Owner’s name;

all warranties and guarantees relating to the Procured Goods shall be made to the Owner and shall be enforceable by the Owner; and

the EPCM Contractor shall strictly follow the Owner's instructions and guidelines that identify the levels of review and approval required by the Owner in relation to the Procured Goods.

- Commissioning

The duties of the Owner and of the EPCM Contractor in relation to Commissioning before Functional Completion and Commissioning after Functional Completion, together with the Milestones to be reached for commissioning, shall be performed as set out in the Owner’s Requirements.

- EPCM Contractor’s Representations

The EPCM Contractor shall:

perform the Services in accordance with all applicable professional standards and in an efficient and workmanlike manner, using only qualified, skilful and careful workers, in strict accordance with the Contract and in accordance with sound and currently accepted design, engineering, procurement, construction management and commissioning practices normally employed in industrial construction similar to the Services;

perform the Services in a safe and environmentally sound manner and in compliance with the Law;

perform the Services to meet the Owner’s Requirements; and

comply with the Contract, including, but not limited to, all time schedules set out in, or called for by, the Contract or the Execution Plan.

The EPCM Contractor represents and warrants to the Owner that:

it has the experience, resources, Personnel and capability to perform the Services;

it is duly incorporated and validly existing under the laws of the jurisdiction(s) of its incorporation and is registered to carry on business in the Province of Alberta;

it has all required permits, licences and authorizations necessary to carry on its business and the Services; and

the EPCM Contractor has the right to give the Owner all licences described in Section 27.5.

- Contract Time

Subject to any Change Order or Change Directive, the EPCM Contractor shall commence the Services on the Commencement Date and shall diligently pursue the Services to facilitate the achievement of the Milestones until the Final Completion Notice is issued to the EPCM Contractor.

The EPCM Contractor shall, unless otherwise provided for in this Contract, or altered by any Change Order or a Change Directive, perform the Services in accordance with the Execution Plan.

If a party fails to meet its obligations set out in this Contract in a timely manner, the other party may raise the failure of a timely action as provided for in Appendix I – Dispute Resolution Procedure; however, in such case the parties shall continue to perform the their respective obligations under this Contract while the matter is being resolved.

- Payment

As full and complete compensation for the Services, the Owner shall pay the EPCM Contractor the Compensation, as adjusted by any Change Order or Change Directive.

The EPCM Contractor shall comply with this Article and prepare and submit invoices for all Services performed in accordance with Appendix D – Invoicing and Payment Procedures for all payments whether for the Services or arising under Article 32 -Suspension, Article 33 - Termination for Convenience or Article 34 - Termination for Cause.

As a condition precedent to each progress payment to the EPCM Contractor by the Owner, the EPCM Contractor shall deliver to the Owner:

WCB clearance in the form of a WCB “Letter of Clearance”, that its account is in good standing and that it has paid any assessments made by the WCB in relation to the Services; and

a Statutory Declaration, on second and subsequent progress billings, in the form set out in Appendix H – Forms.

The Owner shall retain from all payments due and payable to the EPCM Contractor an amount equal to 10% of the value of the Services actually done and materials furnished by the EPCM Contractor in accordance with the Builders’ Lien Act (Alberta).

Where the EPCM Contractor engages a Subcontractor, the Owner shall release 10% of the value of the Services actually done and materials actually furnished under a subcontract at the date of issue of a certificate of substantial performance issued in relation to that subcontract, if:

a certificate of substantial performance is issued for the Subcontractor's subcontract,

a period of specified in the Builders' Lien Act for that particular portion of the Services has expired from the date of issue of the certificate of substantial performance, and

no lien has been registered.

When the EPCM Contractor has substantially performed the Services, as substantial performance is defined in the Builders’ Lien Act (Alberta), the EPCM Contractor shall issue and deliver to the Owner a certificate of substantial performance in accordance with the Builders’ Lien Act (Alberta).  The EPCM Contractor shall post the certificate of substantial performance in accordance with the Builders’ Lien Act (Alberta).

[Note to Users:  The Builders' Lien Act is cumbersome for use in this type of contract.  The COAA Best Practices has authorised a sub-committee of the Contracts Committee to develop proposals regarding the applicability of the Builders' Lien Act to major industrial projects.]

Should either party fail to make payments as they become due under the terms of the Contract or in an award of arbitration or judgment of a court, interest at the rate of *% per annum compounded semi-annually on any unpaid amounts shall also become due and be payable.

- Cost and Price Control

The Owner is responsible for the Project meeting the Scheduled Functional Completion Date and the EPCM Contractor is responsible for meeting the Milestones.

The Owner is responsible for the cost of the Construction Work and the EPCM Contractor is responsible for managing the Estimated Contract Price as set out in Section 14.3 and the Owner’s Requirements.

In relation to the cost of the Services and the Construction Work, the EPCM Contractor shall, in accordance with the Owner's Requirements:

monitor costs, perform cost control and forecasting;

prepare reports, estimates, budgets and trend analyses; and

update or revise the Estimated Contract Price as required by the Owner.

- Changes

The Owner shall have the right, at any time, to make a Change.

When a Change is proposed by the Owner, then the Owner shall provide a Contemplated Change Notice to the EPCM Contractor describing the proposed Change.

The EPCM Contractor, upon receipt of a Contemplated Change Notice, shall within * Work Days provide the Owner’s Representative with a Change Quotation which shall include a method of adjustment or an amount of adjustment to the Compensation, if any, and any adjustment in the Contract Time for the proposed Change.

Following receipt of a Change Quotation, the Owner shall within * Work Days either agree to the adjustments in the Contract Time and the Compensation or to the method to be used to determine the adjustments, or give the EPCM Contractor notice that the Change Quotation is not acceptable.

If the Change Quotation is agreed to, then the Owner shall issue a Change Order recording the Change, which shall be signed by the Owner and the EPCM Contractor. The value of the Services performed as a result of a Change Order shall be included in invoices for payment submitted by the EPCM Contractor in accordance with the terms of payment in Appendix C – Reimbursable Costs and Fee and shall identify those portions of the invoice charged for the Change Order.

If the Owner requests the EPCM Contractor to provide a Change Quotation and subsequently elects not to proceed with the Change, the EPCM Contractor shall be reimbursed in accordance with Appendix C – Reimbursable Costs and Fee, or as otherwise agreed between the parties, for its reasonable costs incurred in preparing the Change Quotation and the Owner shall issue a Change Order for these costs.

If the Owner requires the EPCM Contractor to proceed with the Change before the Owner and the EPCM Contractor agree, or, if the Owner and the EPCM Contractor have failed to agree upon the adjustment in Contract Time and the Compensation, then the Owner shall issue a Change Directive directing the EPCM Contractor to proceed with the Services.

Upon receipt of a Change Directive, the EPCM Contractor shall proceed with the Change and:

keep daily records of the time, materials and equipment employed in the Change and shall submit such records to the Owner’s Representative on a daily basis;

the Compensation shall be adjusted in accordance with the rates set forth in Appendix C – Reimbursable Costs and Fee or as negotiated by the parties, or failing such resolution, those portions of the Change Directive not agreed to shall be settled in accordance with Appendix I – Dispute Resolution Procedure; however, payment for such portions of the Change Directive that are not disputed shall be paid in accordance with Article 13 - Payment; and

the Contract Time shall be adjusted by agreement between the Owner and the EPCM Contractor, or shall be settled in accordance with Appendix I – Dispute Resolution Procedure.

If, during the performance of the Services, the EPCM Contractor is of the opinion that any instruction, interpretation, decision or direction relating to the Project and communicated to it by the Owner should have, but has not, resulted in a Contemplated Change Notice or Change Directive being issued, then, within * Work Days, the EPCM Contractor shall give the Owner notice that the instruction, interpretation, decision or direction is a Change and, within the same number of Work Days specified in Section 15.3 from the notice of the Change, shall issue a Change Quotation requesting an adjustment in Contract Time and the Compensation, as may be required.  If the EPCM Contractor does not issue the notice of a Change or a Change Quotation within the specified times, then the EPCM Contractor shall have no claim against the Owner attributable to that instruction, interpretation, decision or direction.

If, during the performance of the Services, the EPCM Contractor is of the opinion that any revision in the Law or regulatory regime occurring after the date of execution of this Contract has changed the Owner’s Requirements, surface conditions differ from those disclosed by the Owner, or there is some other external factor which occurred after the date of execution of the Contract which results in a Change, and should, but has not, resulted in a Contemplated Change Notice or Change Directive being issued, then, within * Work Days, the EPCM Contractor shall give the Owner notice that the instruction, interpretation, decision or direction is a Change and, within the same number of Work Days specified in Section 15.3 from the notice of the Change, shall issue a Change Quotation requesting an adjustment in Contract Time and the Compensation, as may be required.  If the EPCM Contractor does not issue the notice of a Change or a Change Quotation within the specified times, then the EPCM Contractor shall have no claim for any claim against the Owner attributable to that revision to the Law or regulatory regime, subsurface conditions being different than disclosed by the Owner, or other external factor.

If the Owner receives a Change Quotation from the EPCM Contractor pursuant to Section 15.9 or Section 15.10 the Owner shall consider the Change Quotation and, within the same number of Work Days specified in Section 15.4, issue a Change Order, Change Directive or advise the EPCM Contractor in writing that the EPCM Contractor’s request is denied.  If the EPCM Contractor disputes the Owner’s decision, the EPCM Contractor shall, before proceeding with the Services, provide notice to the Owner disputing the Owner’s decision, but in all cases, the EPCM Contractor shall proceed with the Services.  In such event, the EPCM Contractor shall keep daily records in accordance with Section 15.8(a), in respect of the disputed services.  The EPCM Contractor’s entitlement to an adjustment in the Contract Time, the Compensation, or both, shall then be resolved in accordance with Appendix I – Dispute Resolution Procedure.

No modification, addition, deletion or other revision to the Owner’s Requirements shall be binding on either party unless set out in a Change Order, required by a Change Directive or determined in accordance with Appendix I – Dispute Resolution Procedure.  Neither the keeping of daily records in respect of disputed services nor the signing of those records by the Owner’s Representative shall be considered an admission of entitlement to payment by the Owner.  Such records, if signed by the Owner, shall only constitute the Owner’s agreement that the time, materials and equipment were spent or employed in respect of the Services for which a Change Directive has been issued, or in respect of the Services in relation to which the EPCM Contractor has given notice of a dispute pursuant to Section 15.9 or Section 15.10.

The EPCM Contractor shall include in its Change Quotation all costs and changes in Contract Time reasonably expected to result from a Change including any impact or ripple costs or costs of acceleration.

- Personnel, including Key Personnel

All communications between the Owner and the EPCM Contractor and all documents of whatever kind submitted to the Owner by the EPCM Contractor and its Subcontractors shall be in the English language.  All of the EPCM Contractor’s and the Subcontractors’ Personnel that deal with, or communicate with, the Owner shall be fluent in the English language.

The EPCM Contractor’s supervisory Personnel for the Services shall be qualified, trained and experienced in safety, efficiency and quality of supervision, and if requested by the Owner, accredited or enrolled in a program for accreditation, in the manner specified by the Owner in the Owner’s Requirements.

At the Owner’s request, the EPCM Contractor shall reassign, replace or remove Personnel who, in the Owner’s opinion, acting in good faith, negatively affect the efficiency, safety or the ability to meet the Scheduled Functional Completion Date or who have committed a violation of the Policies.

The EPCM Contractor shall not employ, or continue to employ, workers who are not Canadian citizens or permanent residents of Canada in Canada, except in compliance with the Immigration and Refugee Protection Act (Canada) and regulations, as amended from time to time.  The EPCM Contractor shall obtain, and upon request produce to the Owner’s Representative, valid and subsisting employment authorizations with respect to all workers who are not Canadian citizens or permanent residents of Canada who perform the Services.

Neither party nor its Affiliates may at any time during the period starting on the Commencement Date and until * days after the Final Completion Notice is issued, without the prior written consent of the other party, hire, employ, or solicit for the purpose of hiring, employing or contracting, any of the other party's Personnel as a member of its own work force.  This Section shall not apply to any enquiries from, or resultant hiring of, Personnel from the other party’s work force as a result of a general advertisement or solicitation of employment circulated on the internet, newspaper or other mass media.  The parties agree that this Section is reasonable and required by each party for the protection of their respective businesses.

The EPCM Contractor shall not engage any of the Owner’s Personnel to perform the Services who has resigned or has been terminated by the Owner for any reason, unless specifically authorized by the Owner.

- Key Personnel

If not agreed to before the execution of the Contract, as part of the Execution Plan, the EPCM Contractor shall submit a proposed organisational chart for the Owner’s approval and at agreed upon intervals during the execution of the Services shall submit a list of the EPCM Contractor’s Key Personnel to accord with the timing of the performance of the Engineering Services, Procurement Services and Construction Management Services.  At such agreed upon intervals, the EPCM Contractor shall update the organisational chart to show the EPCM Contractor’s Key Personnel and other supervisory Personnel who shall be executing the Services, together with their respective job titles.

The Owner shall identify any of the EPCM Contractor’s Key Personnel to which the Owner objects within 14 Work Days of receiving the proposed list in accordance with Section 17.1.  If the Owner does not provide the EPCM Contractor with its objections to the EPCM Contractor’s Key Personnel within such time period, the Owner shall be deemed to have accepted the EPCM Contractor’s Key Personnel.

If the Owner objects to any of the EPCM Contractor’s Key Personnel in accordance with Section 17.2, then the EPCM Contractor will prepare a new organisational chart and list and identifying alternate individuals for the roles of the EPCM Contractor’s Key Personnel for the Owner’s approval.  This process shall be repeated until the Owner approves the organisational chart and the list of the EPCM Contractor’s Key Personnel.

Once the Owner has approved the organizational chart and list identifying the EPCM Contractor’s Key Personnel, from time to time, the EPCM Contractor shall within * Work Days arrange for each of the EPCM Contractor’s Key Personnel to complete and execute an agreement in the form of the Key Employee Confidentiality Proprietary Information and Consent Agreement, attached as part of Appendix H – Forms.

Subject to Section 17.6, the EPCM Contractor shall not, without the Owner’s consent, make any changes to the EPCM Contractor’s Key Personnel who have been approved by the Owner.

If any of the EPCM Contractor’s Key Personnel leave the EPCM Contractor’s workforce, the EPCM Contractor shall forthwith replace such individuals with Personnel possessing those qualifications necessary for the proper performance of the functions to which each is assigned.  The Owner shall have the right to determine if the individual proposed as a replacement is suitable to the Owner, and if not suitable, the EPCM Contractor shall propose further individuals until the Owner determines that the replacement person is suitable to the Owner.

The Owner shall use reasonable efforts to keep the Owner's Key Personnel on the Project team and where this is not possible, will advise the EPCM Contractor of changes together with the name of the individual replacing any of the Owner’s Key Personnel, if applicable.

- Subcontracts and Assignment

The EPCM Contractor shall provide prior notice to the Owner of its intention to subcontract the performance of any Services and of the name and address of the intended Subcontractor before entering into any subcontract.  The Owner may for reasonable cause, and acting in good faith, advise the EPCM Contractor that it does not approve the use of a proposed Subcontractor.  In such a case, the EPCM Contractor shall advise the Owner of the cost of replacing the Subcontractor and, upon the Owner’s direction, replace such Subcontractor at the Owner’s cost.  Any reviews or approvals by the Owner pursuant to the provisions of this Contract shall not release or relieve the EPCM Contractor of any of its obligations under this Contract or create any contractual relations between the Owner and any Subcontractor nor between the Owner and any subcontractors of the Subcontractor.

The EPCM Contractor shall require and ensure that all of its Subcontractors and all of its Subcontractors' subcontractors, at every tier, comply with the Owner's requirements relating to the Work Site.

[Note to Users:  In this Contract, there are numerous provisions that require the EPCM Contractor to ensure that its Subcontractors comply with certain provisions.  This does not flow through to low tier subcontractors.  Depending on the Project specifics, the Owner may want to require the EPCM Contractor to ensure that its Subcontractors bind low tier subcontractors to certain obligations (such as confidentiality, publicity, intellectual property and insurance).  If this is the case, it should be added to this Article.]

Subject to Article 6 - Owner’s Specified Materials and Services, the EPCM Contractor shall be fully responsible for any part of the Services performed by Subcontractors and any of their respective subcontractors and for the acts or omissions of Subcontractors and any of their respective subcontractors and all persons either directly or indirectly employed by them, to the same extent as the EPCM Contractor is for its own acts or omissions.  Without in any way limiting the EPCM Contractor’s obligations pursuant to this Contract, the EPCM Contractor shall secure compliance with and enforce for the benefit of the Owner, each of the contracts entered into by the EPCM Contractor with its Subcontractors and any of their respective subcontractors.

The EPCM Contractor shall not assign the Contract, or any part thereof, without the prior approval of the Owner.

The Owner may assign this Contract, including all rights and obligations hereunder, at any time, without the prior agreement of the EPCM Contractor, provided that the Owner shall remain liable for the Owner’s obligations under this Contract unless the EPCM Contractor provides its consent to release the Owner, which consent shall not be unreasonably withheld.

EPCM Contractor shall promptly furnish to Owner such information concerning the Subcontractors and any subcontractors as owner may reasonably request.

- Inspection, Testing and Performance Tests

If and as specified in the Owner’s Requirements, the EPCM Contractor shall develop and provide to the Owner, an Inspection and Test Plan for the Owner’s review and approval in time to allow the Owner to perform the inspections contemplated by the Inspection and Test Plan.

If the Owner’s Requirements require any test to be performed or witnessed by the Owner, the EPCM Contractor shall ensure that Works Contractors provide sufficient advance notice of such test and shall provide the Owner’s Representative with sufficient advance notice of readiness for the test when scheduled; any re-testing required by the Owner shall constitute a Change.

The Owner reserves the right to inspect all tools and equipment brought on to the Work Site by the EPCM Contractor at any time during the progress of the Services.  The Owner’s Representative may require the EPCM Contractor to supply a qualified, independent engineering evaluation or certification that any item in question is suitable for its intended purpose, or to reject any item and require replacement with a proper and suitable item which is satisfactory to the Owner’s Representative.  If any of the EPCM Contractor’s tools or equipment are deemed by the Owner to be unsafe, environmentally unsound or incapable of performing the work for which it is intended, then the EPCM Contractor shall repair or replace it with a safe, environmentally sound and suitable tool or item of equipment at the EPCM Contractor’s expense.

Performance Tests may be stipulated in the Owner’s Requirements to be performed before, after, or both before and after Functional Completion and shall be performed by that party specified in the Owner’s Requirements.

Prior to commencement of the Performance Tests, if any, the EPCM Contractor shall obtain from the Works Contractors, and collate or prepare, as the case may be, and submit to the Owner’s Representative, operation and maintenance manuals and other documentation in accordance with the Owner’s Requirements.

When the EPCM Contractor considers that the Construction Work, or any System, will pass the Performance Tests, the EPCM Contractor shall notify the Owner that the EPCM Contractor may perform the Performance Tests on, or to, the Construction Work or a System.

If the Construction Work or a System, or part thereof, fails or passes one or more Performance Tests, the EPCM Contractor shall give notice of the outcome of the same to the Owner and, in accordance with the Owner's Requirements, the EPCM Contractor shall advise the applicable Works Contractor.

- Final Completion of the Services

It is a condition precedent to the issuance of a Final Completion Notice that the EPCM Contractor satisfy each of the following requirements:

the Services have been fully completed in accordance with this Contract;

all Deficiencies with respect to the Services have been remedied to meet the requirements of this Contract, other than warranty items pursuant to Article 21 – Warranty.

all obligations of the EPCM Contractor to other parties in relation to the Services, for which the Owner could in any way be held responsible, have been fully satisfied; and

the EPCM Contractor has delivered to the Owner the following:

a statutory declaration in the form included in Appendix H – Forms and modified as required to include the following:

the amount of final sums payable;

the date the EPCM Contractor completed the Services, to evidence the expiration of the term for filing liens; and

acknowledgement of full payment of all payrolls and other similar indebtedness, and all other sums and obligations whatsoever incurred by the EPCM Contractor in carrying out the Services;

WCB clearance in the form of a WCB “Letter of Clearance”, that its account is in good standing and that it has paid any assessments made by the WCB in relation to the Services;

any As-Built Drawings and operations and maintenance manuals for which the EPCM Contractor is responsible; and

a Release and Certificate of Final Payment, in the form provided in Appendix H – Forms.

When conditions precedent set out in Section 20.1 have been met by the EPCM Contractor, the Owner shall issue to the EPCM Contractor a Final Completion Notice.

- Warranty

If a Deficiency in the Services is discovered during the Warranty Period and if the Owner has notified the EPCM Contractor in writing of such Deficiency no later than 30 days after the expiry of the Warranty Period, the EPCM Contractor shall, at its own risk and expense, re-perform the Services to correct the Deficiency which shall constitute the full extent of the warranty in relation to that Deficiency.

Should the EPCM Contractor fail to remedy a Deficiency, or commence a remedy on a Deficiency within 7 days of the Owner providing a notice to the EPCM Contractor to remedy the same or within such period as the EPCM Contractor has proposed in writing and which the Owner has approved, the Owner may proceed with any activities necessary to remedy the Deficiency and the EPCM Contractor shall be liable to and shall indemnify the Owner for any and all reasonable costs and expenses incurred by the Owner in doing so and the Owner may retain and deduct such amount from payments or other monies due, or which may become due, to the EPCM Contractor, howsoever arising.

The EPCM Contractor further warrants any and all remedial services it performs for a further period of * months from completion of the remedial services.

The EPCM Contractor shall immediately advise the Owner’s Representative of any Deficiencies in workmanship, defects, errors, omissions or mistakes in the Services that it discovers or becomes aware of during the Contract Time or the Warranty Period.

The EPCM Contractor shall perform its warranty obligations set forth in this Article 21 - Warranty in a manner that minimises disruptions to the Owner’s continued operations.

Neither acceptance of the Services by the Owner, nor payment for performance of the Services, shall relieve the EPCM Contractor from any responsibility for Deficiencies in the Services.

- Compliance with Law and Policies

The EPCM Contractor shall act in accordance with all Policies and the Law.

Where there is a change in the Law after the effective date of this Contract, the EPCM Contractor shall be responsible for ensuring that the Services comply with the Law, but any time or cost associated with such change to the Services shall be to the account of the Owner.  If the EPCM Contractor considers such change to be a Change, the EPCM Contractor may make a claim for such Change under Section 15.10.

The EPCM Contractor shall comply with, shall ensure that its Personnel and agents comply with and shall contractually require its Subcontractors and their respective Personnel and agents to comply with all applicable Law in connection with the Services.

The EPCM Contractor shall obtain from governmental authorities or other third parties, and pay for, those licences, permits and approvals required by the Law and the Contract to perform the Services, except those licences, permits and approvals required with respect to the land-use aspects of the Services to be performed on the Work Site, and except for any licences, permits and approvals required by the Contract to be obtained by the Owner as stipulated in Appendix B – Owner’s Obligations.

Subject to Section 22.2, if the EPCM Contractor discovers any variance between the Law and any materials specified by the EPCM Contractor or its Subcontractors, the EPCM Contractor shall notify the Owner before proceeding with the part of the Services affected, and shall make the necessary revisions to the materials to comply with the Law, at the EPCM Contractor’s expense.

- Safety and Loss Management

The Owner and the EPCM Contractor are committed to safety and the application of loss management principles in the conduct of their respective businesses.  The parties recognize that excellence in safety and loss management can only be achieved through the active participation of everyone, including Subcontractors and their respective Personnel, consultants and agents.

The EPCM Contractor shall have the highest regard for safety, emergency procedures and loss management at all times during the performance of the Services.  The EPCM Contractor shall at all times be responsible for safety and loss management in the performance of the Services, including, but not limited to, protecting the Personnel of the Owner, the EPCM Contractor, Subcontractors, Other Contractors, visitors to the Work Site and the general public from injury or death and protecting the Work Site, the Owner’s property and the property of third parties from loss or damage.  Without limiting the generality of the foregoing, the EPCM Contractor shall comply with all safety requirements specified in the Contract.

[Note to Users: This clause is drafted for a project where the Contractor has exclusive control of the worksite.  Modify as necessary on a project-specific basis.]

The EPCM Contractor shall comply with the Safety Plan and any Policies relating to safety, emergency and loss management.

All Personnel of the EPCM Contractor, its Subcontractors, the Owner and Other Contractors shall, and the EPCM Contractor shall, ensure that all Work Site visitors successfully complete all of the Owner’s safety orientation courses and other similar courses stipulated in the Owner’s Requirements before being allowed access to the Work Site.

Subject to Section 23.6, * [Note to Users: Insert Owner, EPCM Contractor or the name of the Other Contractor, as applicable.] shall be the “prime contractor”, as that term is defined in the Occupational Health and Safety Act (Alberta), for the Services as stipulated in the Owner’s Requirements.  Where the EPCM Contractor is the “prime contractor”; it shall be the required authority over all persons entering the Work Site to satisfy its responsibility for safety at the Work Site.

Where the EPCM Contractor is stipulated as the “prime contractor” for the purposes of the Occupational Health and Safety Act (Alberta) in the Owner’s Requirements, the Owner may take over the role of “prime contractor” at any time as may be stipulated in the Owner’s Requirements.

For all Services performed on the Work Site, the EPCM Contractor shall have an alcohol and drug policy that is at least equivalent to the requirements set out in the Canadian Model for Providing a Safe Workplace, Alcohol and Drug Guidelines and Work Rules, A Best Practice for the Construction Owners Association of Alberta, current as of the effective as date of this Contract.

The EPCM Contractor shall ensure that its, and its Subcontractors’, Personnel attending at the Work Site complete the Construction Safety Training System (CSTS) instituted by the Alberta Construction Safety Association, together with any renewable training necessary to maintain applicable CSTS certification, and are in possession of accredited documentation evidencing the same.

The EPCM Contractor shall coordinate and participate in all security measures relating to the Services and the Work Site as described in the Owner’s Requirements.

- Services Area and Clean Up

The EPCM Contractor shall not use, transport or store Hazardous Material, and shall ensure that Hazardous Material is not used, transported, or stored by Works Contractors, at or on the Owner’s Site, except with the prior written approval of the Owner’s Representative.

- Responsibility for and Title to the Services

Subject to the responsibility for Services remaining with the EPCM Contractor in accordance with Section 25.2, the title to all Services completed or in the course of construction at the Work Site and all Procured Goods purchased for the EPCM Contractor's own account, except tools and equipment owned or rented by the EPCM Contractor or Subcontractors and not intended to be incorporated into the Services, shall pass to the Owner upon payment by the Owner for such Services.  Where the Owner has paid for a portion of the Services, the title to that portion that the Owner has paid for shall pass to the Owner upon such partial payment.

Notwithstanding the provisions of Section 25.1, until the Owner has issued a Final Completion Notice and during the performance of any remedial services pursuant to Article 21 – Warranty and while in the care, custody and control of the EPCM Contractor, the EPCM Contractor shall retain all risk with respect to and be responsible for:

all items supplied by the EPCM Contractor or its Subcontractors which are to be incorporated into the Services or used in performance of the Services;

all items supplied by the Owner to the EPCM Contractor for incorporation into the Services or for use in performing the Services; and

any Services, whether in electronic or physical form, completed or in progress.

If the Services or items referred to in Section 25.2, or any part thereof, are lost, damaged or destroyed while the EPCM Contractor retains the risk and responsibility as set out in Section 25.2, then the Services, or the part thereof, as applicable, shall be redone and replaced in its original format by the EPCM Contractor, at its expense, unless the loss, damage, or destruction was caused by the Owner or persons for whom the Owner is responsible.

- Prohibition on Sale of Engineering Services

Subject to the Owner’s rights under Section 18.5 and Article 27 - Protection of Intellectual Property, the Owner agrees that it shall not:

sell to third parties any part of the Engineering Services, except as part of the sale of the Project;

distribute the Engineering Services to third parties except for the purpose of operating, maintaining, repairing or replacing, re-building or renovating the Owner’s property encompassing or relating to the Services, or, for the purpose of performing other services directly related to the Services; and

[Note to Users:  The EPCM Committee considered whether there should be a prohibition on whether the Owner could "use the Engineering Services to build other facilities, plants or structures of a similar nature or purpose"; but the Committee could not reach consensus on this subsection.  There were concerns raised about payment for re-use of Services and that there may be liability or defence costs associated with the use of the Contractor’s documents on projects not covered by this Contract.]

- Protection of Intellectual Property

Subject to any rights, title or interests expressly granted by the Contract, neither party shall acquire any right, title, or interest in or to any Intellectual Property of the other party which is in existence prior to the execution of the Contract.

Subject to Section 27.1, all Intellectual Property which the EPCM Contractor, its Personnel, Subcontractors or agents may conceive or make, alone or with others, and which may directly or indirectly result from the Owner's Confidential Information, shall be the sole and absolute property of the Owner without any further compensation, payment or consideration to the EPCM Contractor, and shall be disclosed or divulged by the EPCM Contractor, or by such Personnel, Subcontractors or agents, only to the Owner.

In relation to Intellectual Property which is the property of the Owner pursuant to Section 27.2, the EPCM Contractor shall, whenever so requested by the Owner, execute and deliver or cause to be executed and delivered all documentation and facilitate all assignments which the Owner may deem advisable in connection with the Intellectual Property.  The EPCM Contractor shall render such assistance when and as may be deemed desirable or necessary by the Owner in order to apply for and obtain letters patent, trademark, copyright and industrial design registrations or certifications in any jurisdiction for the Intellectual Property and in order to assign and convey to the Owner the sole and absolute right, title and interest in and to the same.  All proper, reasonable and approved expenses in connection with such assistance shall be borne by the Owner.

Subject to Sections 27.1 and 27.2 and the exception contained in this Section, all Intellectual Property which the EPCM Contractor, its Personnel, Subcontractors or agents may conceive or make, alone or with others, and which may directly or indirectly result from or in the performance of the Services performed by them, shall be the property of the EPCM Contractor or its Subcontractors or agents, as the case may be.  Notwithstanding the foregoing, but subject to Article 26 - Prohibition on Sale of Engineering Services, the EPCM Contractor have no rights in or to the As-Built Drawings and the As-Built Drawings shall be the sole property of the Owner.

In relation to Intellectual Property which is the property of the EPCM Contractor pursuant to Section 27.4, the EPCM Contractor grants to the Owner an irrevocable, royalty-free, perpetual, non-exclusive right and licence to use and make copies of any and all Intellectual Property related to the Services, or the performance of the Services, to operate, maintain, repair, replace, expand or reduce the Project.  Such right and licence shall be assignable by the Owner to a party to whom the Owner may transfer all or part of the Project; however, where the Owner transfers a discrete portion of the Project only that Intellectual Property applicable to that discrete portion of the Project may be assigned by the Owner. [Note to Users: This Section needs to dovetail with Section 26.1(c) and where the Owner can use the Services in further projects, then the rights in this Section need to be reconsidered.]

Except to the extent that the Services performed by the EPCM Contractor are performed entirely to the Owner's design, specifications or instructions, the EPCM Contractor shall be liable to and, in addition, shall indemnify and hold harmless the Owner from and against any and all claims arising out of or resulting from the actual or alleged infringement of any Intellectual Property rights in respect of the Services performed by the EPCM Contractor.

In relation to the EPCM Contractor's obligations set out in Section 27.6, if either party becomes aware of any claims arising out of or resulting from the actual or alleged infringement of any Intellectual Property rights in respect of the Services performed by the EPCM Contractor, that party shall immediately notify the other party of the same.  The EPCM Contractor, if requested to do so by the Owner, shall, at its sole expense, defend the Owner against any such claim.  At its own expense, the EPCM Contractor shall have the right to substitute Services which do not infringe or to modify infringing Services so they become non-infringing, or to obtain the necessary licences to use the infringing Services, but only to the extent that such substituted or modified Services meet all the requirements of the Contract.  The Owner shall be entitled, at its own expense, to participate in or conduct the defence of any claim with respect to which it is entitled to indemnity under Section 27.6.

- Confidentiality

Each party shall keep all Confidential Information in confidence and shall not:

disclose it to others without the prior written consent of the other party; and

in the case of the EPCM Contractor, shall not use the Owner's Confidential Information except in performance of the Services.

In addition to Section 28.1, the EPCM Contractor shall not disclose any of the Owner’s Requirements, any details of the Services or Owner's Confidential Information except:

to the extent necessary to perform the Services:

to its Personnel associated with the Project who have a need to know the Confidential Information, the Owner’s Requirements or the details of the Services, without the prior written consent of the Owner’s Representative;

to any third party to which disclosure of the Owner’s Requirements or details of the Services is reasonably required if, prior to disclosure, consent is obtained from the Owner for such disclosure; or

to any third party to which disclosure of the Confidential Information is reasonably required if, prior to disclosure, consent is obtained from the Owner for such disclosure and such third party executes an agreement in a form and substance acceptable to the Owner, in its sole discretion, reflecting the confidential nature or the Confidential Information and the restrictions on its use; or

to comply with the Law and, in such case, shall immediately upon becoming aware of the requirement to disclose notify the Owner of such requirement.

Notwithstanding Section 28.1 or Section 28.2, Confidential Information, Owner’s Requirements or details of the Services may be disclosed by a party if that party is required to make such a disclosure in the course of or as a result of a direction by an arbitrator appointed under Appendix I – Dispute Resolution Procedure or an order of a court of competent jurisdiction.  If disclosure is required by an arbitrator or a court, the disclosing party shall provide the other party with immediate notice and, as soon as possible a copy of, of such arbitration direction or court order and shall only disclose the minimum amount of Confidential Information, Owner’s Requirements or details of the Services to comply with the arbitration or court order.

The EPCM Contractor shall ensure that its Subcontractors are bound by similar terms of confidentiality and shall, upon the request of the Owner, provide written evidence of the same.

This Article shall survive the expiry or earlier termination of this Contract for a period of * years.

- Publicity

The EPCM Contractor shall not, and shall ensure that its Subcontractors do not, use the Owner’s or any of its Affiliates’ name or the registered or unregistered trademarks of the Owner, or its Affiliates, in any slogans or otherwise in any advertising, promotional materials or information or publicity releases, and shall not take, permit to be taken or use any photographs of the Project or the Work Site, without the prior written consent of the Owner’s Representative.

- Force Majeure

Either the Owner or the EPCM Contractor may claim that an Event of Force Majeure has taken place, by giving the other party verbal notice within 24 hours of the Event of Force Majeure, and, in addition, notice, together with a proposed plan of corrective action to resolve or minimize the effect of the Event of Force Majeure, within 72 hours of the Event of Force Majeure.

If there is an Event of Force Majeure, the party claiming such event shall:

complete its obligations as soon as possible, subject to adjustment of the time for performing such obligations as is required as a result of the Event of Force Majeure;

make all reasonable efforts to mitigate the effect of such occurrence on the other party; and

not treat other parties with whom it contracts more favourably where its obligations to such other parties are affected by the same Event of Force Majeure.

If the Owner does not agree that the Services or any portion of the Services is affected as a result of an Event of Force Majeure for which the EPCM Contractor has given notice under Section 30.1, then the EPCM Contractor shall complete the Services in accordance with the Execution Plan and may request an adjustment to the Contract Time and the Compensation in the manner provided in Section 15.9.

If an Event of Force Majeure exists and continues for a period in excess of * continuous Work Days and results in substantially all of the Services being stopped or suspended during that period, the EPCM Contractor may terminate the Contract and the Owner shall pay the EPCM Contractor for the Services performed to the date of termination.

Any delay or failure on the part of either the Owner or the EPCM Contractor which is a result of an Event of Force Majeure, shall not constitute default hereunder or give rise to any claim for damages or result in any increase to the Compensation.

- Delays Caused by the EPCM Contractor

If the EPCM Contractor is responsible for a delay in the progress of the Services, fails to complete any portion of the Services within the time limits set forth in the Execution Plan, or is aware that Milestones will not be reached, for any reason, then the EPCM Contractor shall provide a recovery plan and perform whatever acts are required or requested by the Owner’s Representative to make up the lost time and to avoid any further delay in the performance of the Services.

- Suspension

In addition to any other right that the Owner may have under the Contract or in Law, the Owner may, at any time, by notice to the EPCM Contractor specifying the effective date of the suspension, require the EPCM Contractor to suspend the Services, or any portion thereof.

Upon providing notice in accordance with Section 32.1, the Owner shall arrange to immediately discuss with the EPCM Contractor the specific requirements of the suspension and whether or not the Owner anticipates that demobilization, remobilization or idle equipment or Personnel will occur as a result of the suspension.

Upon receiving notice, the EPCM Contractor shall discontinue the Suspended Services, place no further purchase orders or subcontracts with respect to the Suspended Services, and make reasonable efforts to obtain suspension terms satisfactory to the Owner with respect to all purchase orders, subcontracts, supply contracts and rental agreements related to the Suspended Services.  The EPCM Contractor shall continue to perform all other portions of the Services which have not been suspended by the Owner.

Where requested by the Owner, the EPCM Contractor shall advise the Owner of:

the number of the EPCM Contractor’s Personnel made idle by the suspension;

the labour costs resulting from the EPCM Contractor’s Personnel made idle by the suspension;

transportation costs for the EPCM Contractor’s Personnel released during the suspension;

any impact on any of the Works Contractors or the Construction Work;

the equipment made idle and associated equipment costs resulting from the suspension; and

any other costing, labour, material or equipment information relating to the suspension that the Owner may require.

At the option  and cost of the Owner, the EPCM Contractor shall maintain the availability of the EPCM Contractor’s Key Personnel, however, the EPCM Contractor shall mitigate, where possible, the cost of maintaining the availability of the EPCM Contractor’s Key Personnel

The Owner may at any time authorize resumption of the Suspended Services, or any part thereof, by giving the EPCM Contractor reasonable notice specifying the part of the Suspended Services to be resumed and the effective date of such resumption.  The EPCM Contractor shall resume the Suspended Services on the date and to the extent specified in the notice provided that if the date for resumption is more than * days after the date of suspension, the EPCM Contractor may, by Change Quotation given within the same number of Work Days specified in Section 15.3 after receipt of the notice of resumption, request a Change Order deleting the Suspended Services from the Contract.

The EPCM Contractor shall use its Personnel, equipment and materials in such manner, and take such other steps as may be necessary or desirable to minimize the costs associated with the Suspended Services.  During the period of Suspended Services, the EPCM Contractor shall secure and protect the Suspended Services and all materials and equipment to be used or incorporated therein.

In relation to Suspended Services, the Owner shall reimburse the EPCM Contractor for the costs reasonably incurred by the EPCM Contractor as a direct result of the suspension of the Services in accordance with Appendix C – Reimbursable Costs and Fee.

- Termination for Convenience

In addition to any other rights that the Owner may have under the Contract or in Law, the Owner may, at any time, terminate the Contract, the Services, or any portion thereof, by giving notice to the EPCM Contractor specifying the Services, or portion thereof, to be terminated and the effective date of the termination.  Upon such termination, in addition to the other rights and responsibilities negotiated by the parties, the Owner shall have the rights and the EPCM Contractor shall have the obligations set out in Subsections 34.4(b) and 34.4(c).

Upon receipt of a notice under Section 33.1, the EPCM Contractor shall discontinue the Services in accordance with the notice, and shall take whatever steps are necessary or desirable to terminate the Services in a safe, cost effective and timely manner with due consideration to environmental impacts.  The EPCM Contractor shall continue to perform all other portions of the Services not terminated, if any, in accordance with the Contract.

The Owner shall reimburse the EPCM Contractor for the Services performed to the date of termination and those costs reasonably incurred by the EPCM Contractor as a direct result of the termination of the Contract, the Services, or any portion thereof, in accordance with Appendix C – Reimbursable Costs and Fee.

In addition to the payment set out in Section 33.3, the Owner shall pay to the EPCM Contractor that portion of the fee for the Milestones achieved as at the date of termination in accordance with Appendix C – Reimbursable Costs and Fee.

[Note to Users: The Committee recommends a cancellation clause dealing with fees payable at various Milestones be incorporated in Appendix C – Reimbursable Costs and Fee.]

- Termination for Cause

Without limiting the generality of Section 33.1, the Owner may immediately terminate the Contract by notice to the EPCM Contractor in any of the following circumstances:

if the EPCM Contractor becomes insolvent or makes a general assignment for the benefit of its creditors, enters into a plan of arrangement for the benefit of its creditors or otherwise acknowledges its insolvency or if a bankruptcy or receiving order is filed or made against the EPCM Contractor;

if an order is made or resolution is passed for the winding up or liquidation of the EPCM Contractor;

if a custodian, receiver, manager or other officer with similar powers is appointed in respect of the EPCM Contractor or any of the EPCM Contractor’s property;

if the EPCM Contractor ceases to carry on business in the ordinary course; or

if a creditor takes possession of any of the EPCM Contractor’s property or if a distress, execution or any similar process is levied or enforced against such property and remains unsatisfied by the EPCM Contractor and is in an amount greater than $25,000.00.

In addition to any rights the Owner may have at Law, if the EPCM Contractor is in default in carrying out any of the terms, conditions, covenants or obligations of the Contract, or has made a false representation, declaration or warranty, the Owner may give the EPCM Contractor notice of default.

Where the Owner gives the EPCM Contractor a notice of default pursuant to Section 34.2, the EPCM Contractor shall have * Work Days immediately following receipt of the notice, or such longer time as the Owner determines to be reasonable and has specified in the notice of default, or has subsequently agreed upon in writing, to remedy such default, or to prepare a remedial plan satisfactory to the Owner and commence to prosecute a remedy.  If the EPCM Contractor fails to remedy the default, the Owner may by * Work Days notice to the EPCM Contractor terminate the whole or any part of the Contract.

In the event the Contract is terminated pursuant to Section 34.1 or Section 34.3:

the EPCM Contractor shall discontinue the Services in accordance with the notice and shall take such steps as may be necessary or desirable to minimize the costs to the Owner associated with the termination of the Services and the Owner shall not be liable for those costs incurred by the EPCM Contractor as a result of the termination of the Services;

the Owner shall have the right to take possession of the Procured Goods and the EPCM Contractor’s equipment, materials and plant which are located on the Work Site or other location specifically designated for the Project and shall have the right to use the same to complete the Services;

the EPCM Contractor shall execute and deliver to the Owner all documents required by the Owner, and shall take all steps required by the Owner, to assign to and fully vest in the Owner the rights and benefits of the EPCM Contractor under existing agreements with the its Subcontractors, which are related to the Services.

the Owner shall pay the EPCM Contractor for all Services satisfactorily performed to the date of termination, in accordance with Article 13 - Payment, less the sum of any monies already paid to the EPCM Contractor and any additional cost, loss or expense, including legal fees on a solicitor-and-own-client (full indemnity) basis, that the Owner incurs, suffers or sustains, including, if applicable, any amount the Owner must pay to have any of the Services re-performed to obtain satisfactory completion of such Services by others; and

the Owner shall not be liable for any penalties, damages or loss of profits as a result of the termination of the Services or the Contract by the Owner.

The EPCM Contractor may immediately terminate the Contract by notice to the Owner in any of the following circumstances:

if the Owner becomes insolvent or makes a general assignment for the benefit of its creditors, enters into a plan of arrangement for the benefit of its creditors or otherwise acknowledges its insolvency or if a bankruptcy or receiving order is filed or made against the Owner;

if an order is made or resolution is passed for the winding up or liquidation of the Owner;

if a custodian, receiver, manager or other officer with similar powers is appointed in respect of the Owner or any of the Owner’s property;

if the Owner ceases to carry on business in the ordinary course; and

if a creditor takes possession of any of the Owner’s property or if a distress, execution or any similar process is levied or enforced against such property and remains unsatisfied by the Owner and is in an amount greater than $25,000.00.

Subject to a legitimate dispute between the parties, or a dispute being pursued in accordance with Appendix I – Dispute Resolution Procedure, should the Owner be in material default of its obligations under this Contract, the EPCM Contractor may provide a notice of * Work Days to the Owner that should the material default not be remedied, or the Owner commence to prosecute a remedy in relation to the material default, that the EPCM Contractor may suspend or terminate the EPCM Contractor’s obligations under the Contract.

Should the EPCM Contractor terminate this Contract pursuant to Section 34.5 or 34.6, the EPCM Contractor shall be entitled to payment from the Owner in accordance with Sections 33.3 and 33.4

The rights and remedies provided in this Article are in addition to the rights and remedies provided by the Law, or under any other provision of the Contract.

- Taxes

The EPCM Contractor shall be responsible for the payment of:

all taxes imposed by reason of the performance or completion of the Services including, but not limited to, licence, permit and registration fees and the EPCM Contractor’s income, profit, franchise, business, and personal property taxes;

all employment taxes and contributions imposed by the Law or required to be paid on behalf of the Personnel of the EPCM Contractor or its Subcontractors, including, but not limited, to taxes and contributions for income tax, workers’ compensation, unemployment insurance, old age benefits, welfare funds, pensions and annuities and disability insurance; and

all customs, sales and excise taxes and duties owing with respect to any labour, machinery, materials and equipment to be supplied by the EPCM Contractor and used in performance of or incorporated into the Services, except for goods and services tax payable by the Owner with respect to payments due to the EPCM Contractor.

Any increase in taxes and charges described in Section 35.1(a) and Section 35.1(b) shall be the sole responsibility of the EPCM Contractor.

The EPCM Contractor shall indemnify and hold the Owner harmless from any liability resulting from the failure of the EPCM Contractor or its Subcontractors to make timely payments of the items referred to in this Article or such similar items for which the EPCM Contractor is responsible.  Any interest, penalties or other liabilities arising from such failure shall be the sole responsibility of and be paid for by the EPCM Contractor.

- Workers’ Compensation

The EPCM Contractor shall ensure all of its and its Subcontractor's Personnel, agents, representatives and visitors, attending at the Work Site are registered for workers’ compensation coverage regardless of whether such coverage is required by the statutory requirements of the Province of Alberta.

The EPCM Contractor shall ensure all of its and its Subcontractor's Personnel, agents and representatives, who perform the Services but do not attend at the Work Site are registered for workers’ compensation coverage in accordance with the statutory requirements of the Province of Alberta.

The EPCM Contractor shall at all times pay or cause to be paid any assessment or contribution required to be paid pursuant to the Workers’ Compensation Act (Alberta) and upon failure to do so, the Owner, in addition to any other rights it may have at Law or under the Contract, may retain the amount of such assessment or contribution from the Compensation.

The EPCM Contractor shall indemnify and save harmless the Owner from all workers’ compensation assessments due by the EPCM Contractor in relation to the Services.

Prior to the performance of any Services, before the release of the holdback and upon request by the Owner at any other time, the EPCM Contractor shall provide, or cause to be provided, evidence:

that it has an account with the WCB;

in the form of a WCB “Letter of Clearance”, that its account is in good standing and that it has paid any assessments made by the WCB in relation to the Services; and

of any of the above in respect of all Subcontractors.

- Liens

To the extent that the EPCM Contractor is not acting as agent of the Owner, and if all undisputed amounts due to the EPCM Contractor have been paid in accordance with this Contract, the EPCM Contractor shall reimburse, protect, indemnify and save free and harmless the Owner, including, without limitation, legal fees on a solicitor-and-own-client (full indemnity) basis, the Work Site and the other lands and property of the Owner from and against:

all liens and claims made or liability incurred by the Owner on account of the Services performed; and

any lien wrongfully registered as described in Section 40 of the Builders' Lien Act, whether registered by the EPCM Contractor or any other party providing the Services.

Upon becoming aware of any lien or claim described in Section 37.1, the EPCM Contractor shall forthwith discharge any such lien or claim which may be registered or filed, at the expense of the EPCM Contractor.

If the EPCM Contractor fails to discharge of any such lien or claim as described in Section 37.2, then the Owner may, but shall not be obliged to, discharge or otherwise deal with such lien or claim and the EPCM Contractor shall pay any and all costs and expenses incurred by the Owner in so discharging or otherwise dealing with the lien or claim, including but not limited to, legal fees on a solicitor-and-own-client (full indemnity) basis.  Any amounts so expended by the Owner may be deducted from any amounts due the EPCM Contractor whether under this Contract or otherwise.

- Liability and Indemnity for Third Party Claims

To the extent that the EPCM Contractor is not acting as agent of the Owner, the EPCM Contractor shall be liable to and shall indemnify, and hold harmless the Owner, its officers, directors, Personnel, consultants and agents for all losses, damages and expenses, including legal fees on a solicitor-and-own-client (full indemnity) basis, which they or any of them may incur as a result of claims, demands, actions or proceedings made or taken against them by persons not party to the Contract for:

any acts or omissions in connection with the performance, purported performance or non-performance of the Contract or of the Services by the EPCM Contractor or its Subcontractors or their respective Personnel or agents;

any acts or omissions of the Owner, Other Contractors or their respective Personnel or agents, or in connection with such acts or omissions, while acting under the direction and control of the EPCM Contractor, its Subcontractors or their respective Personnel or agents; or

any liability, claims, damages, penalty, fines, costs and expenses arising from the failure of the EPCM Contractor or its Subcontractors, or their respective Personnel or agents to comply with the Law.

The EPCM Contractor shall, at its sole expense, if requested by the Owner, defend those persons entitled to be indemnified pursuant to Section 38.1.  The Owner shall have the right, if it so elects, to participate in any such defence and the EPCM Contractor shall have the right to settle claims to a maximum of $* without first consulting with the Owner and thereafter only with the consent of the Owner.

In the event that the Owner considers that the failure by the EPCM Contractor to settle any claim, demand, action or proceeding to which it or others are entitled to be indemnified by the EPCM Contractor would be detrimental to its interests, it may so notify the EPCM Contractor.  If, within * Work Days of the notice, the EPCM Contractor fails to conclude a settlement with the claimant, or fails to advise the Owner that a settlement would prejudice the EPCM Contractor’s insurance coverage for such claim, demand, action or proceeding, then the Owner may settle the claim, demand, action or proceeding in such amount as it considers reasonable and the EPCM Contractor shall immediately pay to the Owner all or such portion of the amount so paid in settlement as the Owner designates as the EPCM Contractor’s liability.  However such settlement by the Owner shall not require the EPCM Contractor to repay the Owner where the EPCM Contractor notified the Owner that such settlement would prejudice the EPCM Contractor’s insurance coverage for such claim, demand, action or proceeding.

The Owner shall indemnify the EPCM Contractor for all third party claims that relate to, or arise out of, the EPCM Contractor performing the Services as agent of the Owner in compliance with Article 9 - Agency or the performance of its obligations pursuant to Section 23.7 and, subject to Section 38.6, all legal costs on a solicitor-and-own-client (full indemnity) basis.

The Owner shall indemnify the EPCM Contractor, its Subcontractors, and their respective officers and directors from and against all claims, demands, losses, damages, expenses, actions and proceedings made or taken by persons not party to the Contract and which arise on account of and are attributable to the Owner’s obligations expressly set out in this Contract.

Pursuant to Sections 38.4 and 38.5, the Owner shall be entitled to retain and instruct counsel to act for and on behalf of those indemnified parties and to settle, compromise and pay any claim, demand, action or proceeding without first obtaining prior approval from the party in whose favour the indemnity has been provided.  The EPCM Contractor shall, and any indemnified party shall, co-operate in all respects in contesting any third party claim for which the Owner has accepted responsibility.

- Liability and Indemnity

To the extent that the EPCM Contractor is not acting as agent of the Owner, the EPCM Contractor shall be liable to and shall indemnify the Owner for all losses, damages and expenses, relating to, caused by or resulting from the actions of the EPCM Contractor or its Subcontractors, on account of:

all physical damage to the Services, the Work Site, the property of the Owner or Other Contractors or property under the care, custody or control of the Owner or Other Contractors; and

the cost to repair or make good any and all damage to roads, bridges, railroads, highways, land adjacent to the Owner’s Site, irrigation canals or facilities, ditches or equipment excepting out normal use and tear, other than as part of the Services.

Except to the extent to which coverage is provided by a policy or policies of insurance, as applicable, and excepting out the indemnifications set out in Article 27 - Protection of Intellectual Property and Article 28 - Confidentiality, and any payment arising pursuant to Section 33.4 or 34.7, neither the Owner or the EPCM Contractor and their respective officers, directors, Personnel, consultants or contractors shall be liable to the each other, or anyone claiming through or under one or more of them, whether by way of indemnity or by reason of breach of contract or in tort, including liability for negligence and breach of statutory duty, or on any other legal or equitable basis, for:

special, punitive, indirect, economic or consequential loss or damage;

loss of use, whether complete or partial, of the Services or existing facilities of the Owner or third parties;

loss of product;

loss of revenue, overhead and profit; or

loss of any contract that may be suffered by the other party.

The EPCM Contractor shall contractually bind its Subcontractors to the limitations on liability set out in Section 39.2 for the benefit of both the EPCM Contractor and the Owner.

Notwithstanding any other provision of the Contract, the EPCM Contractor’s total aggregate liability to the Owner shall be limited to $*.

[Note to Users:  The Committee suggests that the parties negotiate whether the following indemnities obligations of the EPCM Contractor should be carved-out of the cap:

Article 27 - Protection of Intellectual Property;

Section 35.3, EPCM Contractor indemnification for taxes;

Section 36.4, EPCM Contractor indemnification for WCB premiums;

Article 37 - Liens

Article 38 - Liability and Indemnity for Third Party Claims

Article 42 - Independent Contractor]

In the event of a sale by the Owner of the Work Site, the Owner agrees to cause the purchaser to enter into an agreement whereby the purchaser covenants to be bound by and to afford to the EPCM Contractor the benefit of Sections 39.2 and 39.3.

- Insurance Provided by EPCM Contractor

[Note to Users: There are numerous approaches to insuring project risks.  These provisions are drafted to show one example of how the insurance can be structured.  Insurance must be determined on a project-specific basis and users should consult their risk managers and insurance professionals to determine the most suitable insurance for each project.]

The EPCM Contractor shall, and shall ensure that its Subcontractors shall, without limiting any of the obligations or liabilities under the Contract, continuously carry during the performance of the Services, at their own expense and cost, the following insurance coverage with limits where applicable not less than those shown in the respective items as set out below:

employer’s liability insurance for all Personnel engaged in the Services and not covered by workers’ compensation, in the amount of $*;

automobile liability insurance covering all licensed motor vehicles owned or leased by the EPCM Contractor having a limit of not less than $* inclusive per accident for bodily injury, death and damage to property;

aircraft and watercraft liability insurance covering all owned or non-owned aircraft or watercraft, if used in the performance of the Services, having a limit of not less than $* inclusive per occurrence for bodily injury, death, and damage to property and not less than $* for aircraft passenger hazard.  Such insurance shall include the Owner as an additional insured with respect to Services performed by the EPCM Contractor and its Subcontractors;

all risks property insurance covering all property including valuable papers that is owned, rented or leased by the EPCM Contractor and to be used for the performance of the Services for the full replacement cost value of such property.  Such insurance shall contain a waiver of the insurers’ rights of subrogation against the Owner, its officers, directors, Personnel;

employee dishonesty insurance covering all Personnel engaged in the Services having a limit of not less than $* each occurrence;

professional errors and omissions liability insurance in an amount not less than $* each claim and in the annual aggregate and such insurance shall be maintained for a further period of * years from the issuance of the Final Completion Notice;

commercial general liability insurance covering all operations in connection with the Contract (except for operations covered by wrap-up liability insurance provided for by the Owner) on an occurrence basis with a combined single limit not less than $* inclusive of each accident or occurrence for third party bodily injury, including death, personal injury and damage to property, including loss of use thereof.  Such coverage shall include but not be limited to the following:

blanket contractual liability;

sudden and accidental pollution liability;

products and broad form completed operations;

broad form property damage;

cross liability and severability of interest clause;

non-owned automobile liability; and

the Owner as an additional insured with respect to Services performed by the EPCM Contractor and its Subcontractors.

Insurance coverage in Subsections 40.1(c) and 40.1(g) will be primary to the Owner to the extent of fault of the EPCM Contractor or its Subcontractors.

The EPCM Contractor shall and shall ensure that its Subcontractors shall:

provide the Owner with a certificate of insurance for the policies described in Section 40.1 within * Work Days of written notice of award of the Contract or prior to commencement of the Services, whichever is earlier, and certificates of insurance evidencing renewal of these policies within * Work Days of their expiry date where such policies expire prior to the issuance of a Final Completion Notice;

be responsible for the deductibles relating to insurance proceeds under the insurance required pursuant to Section 40.1;

place all policies with insurers which are licensed to provide insurance in the Province of Alberta with an A.M. Best rating of no less than *, and in a form acceptable to the Owner; and

ensure that all policies pursuant to Section 40.1 provide for at least 30 days prior written notice to the Owner of cancellation or change that is material to the Contract.

If the EPCM Contractor or its Subcontractors fail to furnish the Owner with a certificate of insurance for each policy required to be obtained pursuant to Section 40.1, or if after furnishing the certificate of insurance, the policies lapse, are cancelled or are materially changed, then in every case the Owner may, but shall not be obligated to, obtain and maintain such insurance in the name of the EPCM Contractor or any Subcontractor.  The cost thereof (including Subcontractor’s insurance costs) shall be payable by the EPCM Contractor to the Owner on demand, and the Owner may at its election deduct the cost from any monies which are due or may become due to the EPCM Contractor.

Neither the providing of insurance by the EPCM Contractor in accordance with the requirements of this Article 40 - Insurance Provided by EPCM Contractor, nor the insolvency, bankruptcy, or failure of any insurance company to pay any claim shall be held to relieve the EPCM Contractor from any other provisions of the Contract with respect to liability of the EPCM Contractor, or otherwise.

- Insurance Provided by Owner

The Owner will maintain from the Commencement Date and at its own expense policies of insurance as described in Section 1.1(a) and 1.1 (b) and such policies shall include the EPCM Contractor and its Subcontractors as unnamed insureds for Services performed:

course of construction insurance to a limit of the value of the full replacement cost of the Facilities covering all risks of direct physical loss or damage to the Facilities, Goods and Procured Goods, temporary structures used in the erection of the Facilities, including such property at temporary or off-site storage and project lay-down areas, in transit to and from the Work Site or in storage while at the Work Site, before and during erection and until completed and while awaiting tests and during testing and commissioning until issuance of a Final Completion Notice, and in relation to such insurance:

the Owner shall be responsible for the deductibles relating to insurance proceeds unless otherwise agreed between the Owner and EPCM Contractor;

the policy shall contain a waiver of the insurers’ rights of subrogation against any person, corporation or organization owned or controlled by any insured who is employed in the performance of the services, by whose fault or negligence the loss or damage is caused; and against any other insured by whose fault or negligence the loss or damage was caused;

the policy shall provide for at least 30 days prior written notice to the EPCM Contractor of cancellation or change that is material to the Contract.

[Note to Users:  The description of the property to be insured may be modified depending upon the scope of work and allocation of responsibilities for testing and commissioning and where the Owner elects to insure the equipment used by the Works Contractor.  The scope of coverage should specify if transit insurance is to include inland or marine transit, or both]

commercial general liability insurance covering any operations in connection with the Facilities, including temporary or off-site storage and project lay-down areas, on an occurrence basis with a combined single limit not less than $* inclusive of each accident or occurrence for third party bodily injury, including death, personal injury and damage to property, including loss of use thereof and in the aggregate for products and completed operations.  Such insurance shall include but not be limited to the following:

blanket contractual liability;

sudden and accidental pollution liability;

products and completed operation coverage is to be maintained for a period of not less than * months from the date of issuance of the Functional Completion Notice;

broad form completed operations;

non-owned automobile liability;

broad form property damage;

blasting, pile driving, caisson work, underground work (XCU coverage); and

cross liability and severability of interest; and

in relation to the insurance described in Subsection 41.1(b):

such insurance shall be primary to any other insurance maintained by an insured;

the negligent party or parties shall be responsible for the deductibles relating to insurance proceeds for damage to third parties;

the policy shall contain a waiver of the insurers’ rights of subrogation against any person, corporation or organization owned or controlled by any insured who is employed in the performance of the services, by whose fault or negligence the loss or damage is caused; and against any other insured by whose fault or negligence the loss or damage was caused; and

the policy shall provide for at least 30 days prior written notice to the EPCM Contractor of cancellation or change that is material to the Contract.

[Note to Users:  The completed operations period commences upon the expiry date of the CGL wrap-up liability policy and runs for the specified number of months following completion.  It appears that there may be commissioning done after Functional Completion and that there also may be a delay between the end of commissioning and issuance of the Final Completion Notice.  Any Services performed at the Facilities by the EPCM Contractor following Functional Completion would not be covered under this policy unless such Services fall within the definition of the "Completion Operations Hazard" in the insurance policy.]

The Owner makes no representation or warranty with respect to the extent or adequacy of the insurance protection to be provided by it described in Section 41.1 and the EPCM Contractor and its Subcontractors shall satisfy themselves as to the coverage afforded by such policies and the adequacy thereof.  The furnishing of this insurance by the Owner shall not limit any of the obligations or liabilities of the EPCM Contractor or Subcontractors as expressed elsewhere in the Contract.

The Owner shall provide the EPCM Contractor with a certificate of insurance for the policies described in Section 41.1 and certificates of insurance evidencing renewal of these policies within * Work Days of their expiry date where such policies expire prior to issuance of a Final Completion Notice.

The EPCM Contractor shall not be entitled to any Compensation to duplicate the insurance coverage provided by the Owner pursuant to Section 41.1 and the Compensation shall not include the cost of premiums for the insurance to be provided by the Owner.

The Owner has the sole right to act as agent on behalf of the EPCM Contractor in the settlement of any claim(s) under the policies to be provided by the Owner pursuant to Section 41.1.

- Independent Contractor

For the purposes of the Contract and the Services, the EPCM Contractor shall be an independent contractor and not be the agent or employee of the Owner, except to the extent that the Owner’s Requirements or the Contract specify that the EPCM Contractor shall act as the Owner’s agent in relation to some, or all, of the Procurement Services and Construction Management Services.

All persons employed or retained by the EPCM Contractor in connection with the performance of its obligations shall be its Personnel or those of its Subcontractors, as the case may be, and not the employees of the Owner in any respect.

The EPCM Contractor shall indemnify and hold harmless the Owner, against all claims, demands, losses, damages, expenses, actions and proceedings whatsoever, including legal fees on a solicitor-and-own-client (full indemnity) basis, which may be incurred by the Owner as a result of any determination by any tribunal or court that any Personnel provided by the EPCM Contractor pursuant to this Contract are for any purposes employees of the Owner, except as a result of the policies and practices of the Owner or to the extent of actions undertaken by the EPCM Contractor, as specified in the Owner’s Requirements or the Contract, where the EPCM Contractor acts as the Owner’s agent in relation to some, or all, of the Procurement Services and Construction Management Services.

The EPCM Contractor shall have no authority whatsoever to make any statement, representation or commitment of any kind, or to take any action, which may be binding on the Owner, except as provided for in this Contract, as authorized in writing by the Owner or in connection with the performance of the Procurement Services or Construction Management Services where the Owner’s Requirements specify that the EPCM Contractor shall act as the Owner’s agent in relation to some, or all, of the Procurement Services and Construction Management Services.

- Conflict of Interest

The EPCM Contractor shall exercise reasonable care and diligence to prevent any actions or conditions which could result in a conflict with the Owner’s best interests.  This obligation shall apply to the activities of the EPCM Contractor and its Subcontractors and their respective Personnel and agents, in their relations or dealings with the Personnel of the Owner and their families, and other third parties, arising from the Contract or the performance of the Services.  The efforts made by the EPCM Contractor in this regard shall include, but shall not be limited to, establishing reasonable precautions to prevent Subcontractors and their respective Personnel from offering, or providing entertainment, gifts, loans, payments or other considerations to the Owner’s Personnel, consultants and agents or their family members.

- Audit Access

To the extent that the EPCM Contractor is not acting as agent of the Owner, the EPCM Contractor shall:

preserve the Records in good order during the Contract Time and for a period of * years thereafter;

permit authorized representatives of the Owner to review the Records at all reasonable times during the Contract Time, and for a period of two years thereafter for the purposes of:

determining the EPCM Contractor’s compliance with all of the terms of the Contract, including, but not limited to:

claims pursuant to Article 31 - Delays Caused by the EPCM Contractor;

the Policies; and

verifying of all Services performed and charges under Appendix C – Reimbursable Costs and Fee and other charges payable under the Contract.

Where the EPCM Contractor is acting as agent of the Owner, the Owner shall, at all reasonable times, have full access to all Records produced by the EPCM Contractor as agent.

[Note to Users: Breadth of audit is to be negotiated on a project-specific basis]

- Representatives and Notices

The Owner’s Representative is the person identified as such in Appendix J – Key Personnel and Addresses for Notice.  The Owner’s Representative has the authority to bind the Owner on all matters relating to the Services and the Contract, and all communications to or with the Owner’s Representative shall be deemed to be communications to or with the Owner.

EPCM Contractor’s Representative is the person identified as such in Appendix J – Key Personnel and Addresses for Notice.  The EPCM Contractor shall not change the EPCM Contractor’s Representative, except with the prior approval of the Owner.  The EPCM Contractor’s Representative has the authority to bind the EPCM Contractor on all matters relating to the Services and the Contract, and all communications to or with EPCM Contractor’s Representative shall be deemed to be communications to or with the EPCM Contractor.

Unless otherwise specifically indicated in the Contract, all notices, approvals, consents, authorizations and other communications required or permitted pursuant to the Contract, shall be in writing and shall be communicated to the EPCM Contractor’s Representative or the Owner’s Representative, as the case may be, and shall be delivered by personal delivery, courier or facsimile to the parties at the addresses and facsimile numbers set out in Appendix J – Key Personnel and Addresses for Notice.

Either party may change its address or facsimile number for service by providing the other party with 10 days notice of such a change.

Where such electronic transmission meets the minimum requirements set forth in the Electronic Transactions Act (Alberta), e-mail may be used for communication between the parties, but e-mail shall not be used for the communication of a notice which is prescribed by the Contract.

- Survival

If the Contract or any part of the Services is terminated pursuant to Article 33 - Termination for Convenience or Article 34 - Termination for Cause, then Article 21 - Warranty shall survive such termination, as applicable.

Any terms, covenants, provisions or conditions of the Contract which expressly or by their nature survive the termination of the Contract shall continue in full force and effect subsequent to and notwithstanding such termination, and shall not be merged with the termination, until such terms, covenants, provisions and conditions are satisfied or by their nature expire.

- General

No waiver of any right, power or privilege by a party shall limit or affect that party’s rights with respect to any failure, delay or breach of the Contract by the other party.

Each of the parties hereto shall execute such further documents and give such further assurances as are required to give effect to the Contract.

If a court of competent jurisdiction determines that any provision of this Contract is invalid or unenforceable, such determination shall not affect the validity or enforceability of the remaining provisions of the Contract.

All of the covenants and agreements in this Contract contained on the part of either party shall apply and enure to the benefit of and be binding upon their respective legal representatives, successors and assigns.

Each of the parties hereby represents and warrants that it has the power and authority to enter into the Contract and to perform all of its obligations hereunder.

The Contract constitutes the entire agreement between the parties with respect to the Services and supersedes and replaces all previous communications, representations and agreements, either written or verbal.

This Contract shall be governed by and construed in accordance with the laws of the Province of Alberta, and, subject to Appendix I – Dispute Resolution Procedure, the parties attorn to the jurisdiction of the Courts of the Province of Alberta.

This Contract shall be executed by the parties, or their representatives, in person with original signatures, but may be executed in counterpart.  Subsequent documents may be executed by the parties, or their representatives, and such execution may be by way of facsimile or electronic transfer.

TO EVIDENCE THEIR AGREEMENT, the parties have executed and delivered this Contract, by their duly authorized officers, as of the effective date indicated on the first page.

|  |  | Owner: | * |
| --- | --- | --- | --- |
|  |  | Per: | * |
|  |  |  | Name: |
|  |  | Per: | * |
|  |  |  | Name: |
|  |  | [apply corporate seal] |

|  |  | EPCM Contractor: | * |
| --- | --- | --- | --- |
|  |  | Per: | * |
|  |  |  | Name: |
|  |  | Per: | * |
|  |  |  | Name: |
|  |  | [apply corporate seal] |

3127556_1