















# Document Number: COP-WFP-WFD-07-2013-v1



Installation Work Package Life Cycle

#5 IWP Close Out



Confirm quantities

C

i

m

i

i

e

s

Input IWP progress in Project controls

See #4 Control in the field (A)

Does IWP NO contain Redlines

or notes?

Notify Document control of completion and no change to master

YES

Document control updates and archives completed Master IWP

Transmit all notes and copies of redlines to Doc control for update of master

Send Redlines to Field Engineer for inclusion in master set

Project Controls

Field Engineering

Field Engineer

performs required updates

Document control updates Master set

# Author: Robin Mikaelsson Approver: COAA WFP Committee

*Page 1 of 1 WFP-WFD-2013-147-A IWP Lifecycle 5.vsd*