




























































































# Path of Construction Process



## Scoping DBM EDS

Operational Process Assets

WorkFace Planning Implemented

Constructability Implemented

Enterprise Factors

Project Management

Industrial Relations objectives

Project Risk Register

Project Charter

Project Management Strategy

Scope Statement

Project Execution Plan (PEP)

Start Up Sequence Priorities

Operations C&SU

EDS C&SU Plan

Construction Risks

Site/Facilities Plan

Path of Construction

Modularization. Pre-assembly Strategy

Construction Expertise

Construction Management

Construction Risk Register

DBM Construction Execution PLan

Construction Execution Plan

Review Constructability Log

Participative Planning

Heavy Lift Plan

CWP / EWP

Plan

Contracting Plan

FIWP Release Plan

**Continued on Page 2 - EDS**

PFDs

Engineering

Preliminary Plot Plan

EWP

Development

DBM

Plot Plan

To PEP

To PEP

Project Controls

Level I Schedule

WBS

Level II Schedule

Level III Schedule

Long Lead Items















































































Supply Chain

DBM

Procurement Strategy

To PEP

# Path of Construction Process



## DBM Execution

Project Execution Plan

Project Management

Progressive Elaboration

Project Execution Plan

Execute

EDS C&SU Plan

Operations C&SU

C&SU Plan

Execute

WorkFace Planning Implemented

Constructability Implemented

Construction Risk Identification

DBM Construction Execution PLan

Progressive Elaboration

Review Path of Construction

Modularization. Pre-assembly Strategy

EDS Construction Execution PLan

Execute

YES

Construction Management

Change

NO

Required?

EDS

Heavy Lift Plan

YES

Review / Modify Construction Plans

CWP / EWP

Plan

FIWP Release Plan

Progressive Elaboration

Contracting Plan

EWP

Engineering

Development

EDS Engineering Plan

Execute

Level 4 Schedule Level 5 Schedule

Project Controls

Execute

DBM

Supply Chain

Procurement Strategy

Progressive Elaboration

Procurement Plan

Execute