 Document Number: COP-WFP-WFD-15-2013-v1

Revision: A Release Date: 2013

SCOPING



DBM

EDS

# EXECUTE

## Project & Construction Management

Project Charter Project Strategies Lessons Learned Scope Statement Constructability Risks

Project Plan Strategy Heavy Lift Strategy Path of Construction Work Packaging

Interactive Planning Sessions Project Execution Plan Summary Construction Execution Strategy Summary

Level 2 Schedule

## Project & Construction Management

Project Charter Project Strategies Lessons Learned Scope Statement Constructability Risks

Project Plan Strategy Heavy Lift Strategy ***Path of Construction*** Work Packaging

Interactive Planning Sessions Project Execution Plan Summary Construction Execution Strategy Summary

Level 3 Schedule

## Progressive Elaboration

Project Charter Project Execution Plan Lessons Learned Scope Statement Constructability

Risks

Heavy Lift Plan

## Path of Construction

Work Packaging

Interactive Planning Sessions Project Execution Plan Summary Construction Execution Plan Summary

Level 4 Schedule

***Scoping Outputs*** Operational Process Assets Development Permit Applications Project Risks

PFDs – preliminary Level 1 Schedule

## Engineering & Supply Chain

Process Flow Diagrams Plot Plan Layout Contracting Strategy

Modularization & Pre-Assembly Strategy

Piping & Instrument Diagrams Long lead equipment identified Engineering strategy Engineering delivery Strategy EWP/CWP release Strategy Logistics Strategy

Level 2 Schedule

## Engineering & Supply Chain

Process Flow Diagrams Plot Plan Layout Contracting Strategy

Modularization & Pre-Assembly Strategy

Piping & Instrument Diagrams Long lead equipment identified Engineering strategy Engineering delivery Strategy EWP/CWP release Strategy Logistics Strategy

Level 3 Schedule

## Project & Construction Execution

Dynamic Work Package Execution

|  |  |
| --- | --- |
| ***Progressive Elaboration*** |  |
| Process Flow Diagrams |
| Plot Plan Layout |
| Contracting Strategy |
| Modularization & Pre-Assembly |
| Strategy |
| Piping & Instrument Diagrams |
| Long lead equipment identified |
|  |
| Engineering strategy |
| Engineering delivery Strategy |
| EWP/CWP release Strategy |
| Logistics Strategy |
| Level 4 Schedule |
| EDS Engineering Plan |

Construction by Work Package Level 5 Schedule

## Operations, Commissioning & Start Up

List of prioritized systems for start up

Start up Strategy Commissioning & Start up Strategy

Plant start Up strategy HAZOP study

Level 2 Schedule

## Operations, Commissioning & Start Up

List of prioritized systems for start up

Start up Strategy Commissioning & Start up Strategy

Plant start Up strategy HAZOP study

Level 3 Schedule

## Progressive Elaboration

List of prioritized systems for start up

Start up Strategy Commissioning & Start up Strategy

Plant start Up strategy HAZOP study

Level 4 Schedule

### Author: G. Gardner

Approver: COAA WFP Committee

Page 1 of 1 PoC Summary.vsd